# oKAI - Team25

## oKAI - Team25 (student proposal)

Assessment: ✅ Fit · Category: Games · Assessed: 2026-09-21 · Status: awaiting instructor approval

Proposal (as submitted): A top-down endless survival bullet-hell for casual mobile players, built around drawing symbols on the touchscreen to cast spells and surviving endless enemy waves. Defeating enemies grants new spells, so the player adapts their strategy as the run progresses; 1–4 players can team up. Named technical features: a custom C++ gesture-recognition engine (geometric template matching — $1 Unistroke / $Q — with a multi-stage preprocessing pipeline: resampling to a fixed point count, rotational normalization, scale-invariant bounding-box scaling, centroid translation; Euclidean scoring against templates; target >90% recognition within a 100 ms latency window); server-authoritative C++ multiplayer for 1–4 players over LAN or cloud (clients send inputs/cast requests, the server owns players, enemies, spells, damage, drops and progression, sends periodic world snapshots; clients interpolate remote entities and use client-side prediction + server reconciliation for the local player; RTT/loss/bandwidth diagnostics; tested under simulated latency/jitter/loss); a data-driven ECS (spell/enemy/player attributes from external files, runtime add/remove/replace of components, systems parallelizable); and a robust modular spell system (spells do more than one-shot damage; fast authoring of unique effects). Core requirements name an external data source, a stable-30fps C++ loop (20+ enemies, 5+ spell objects), an event/snapshot application protocol, CI, JSON+XML data-driven architecture, a dedicated C++ authoritative back-end, and tools: an ECS diagnostics logger, an in-engine gameplay-telemetry API, an in-system game editor with developer diagnostics, and a custom gesture-template editor (draw a symbol, export as XML) to add/refine spell recognition. Development environment: Native Android. Design features: gesture-based spellcasting (the primary mechanic), ≥5 spell types, ≥3 enemy types (Basic / Ranged / Tank), and ≥1 boss.

References:

- Vampire Survivors on Steam (the endless-survival "be the bullet hell" loop — defeat waves, collect new weapons/abilities each run, snowball your build; now with up to-4-player co-op — the survival-and-adapt loop precedent)

- Magicka on Steam (a dynamic spell-casting action game where the spell input itself is the mechanic, with up-to-four-player co-op and a wave-survival challenge mode — the input-driven-magic + co-op precedent)

- Arx Fatalis — Wikipedia (spells cast by drawing runes with mouse gestures that must be drawn correctly to fire — the direct gesture-recognition-to-cast precedent)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | oKAI |
| --- | --- |
| External Database | ✅ |
| Authentication ⏭️ | ✅ |
| Analytics ⏭️ | 🔵 |
| Real-time C++ Simulation Loop and/or C++ Performant Service | ✅ |
| Application Communication | ✅ |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Back-end | ✅ |
| Custom Tools Development | ✅ |
| 2D Graphical Output | ✅ |
| 3D (strong students only) | ❌ |
| Networking System | ✅ |

How each requirement applies:

Platform fit: Main: Native mobile (Native Android — the stated dev environment; device: Pixel 9a) — the touchscreen gesture-drawing mechanic is native-touch-first; the Native PC "desktop diagnostic" build is the development/tools vehicle (ECS diagnostics, telemetry, editors). Extended: a Linux server the team sets up by M2 (full use T2) hosting the dedicated C++ authoritative game server for cloud lobbies + an external database (Firebase or a server-side store) for player/enemy/spell data.

Front end: A top-down 2D bullet-hell renderer (20+ enemies + 5+ spell objects on screen at a stable 30 fps), the live **gesture-drawing surface** (stroke capture + trail feedback + recognized-spell cue), the spell/HUD overlays and the lobby screens. Languages: Native — Kotlin Native Android UI + the C++ engine via JNI (Android Studio); OpenGL ES drawn in a GLSurfaceView for the realtime 2D; Web/desktop — SDL2/3 + OpenGL ES for the PC diagnostic build.

Back end: The dedicated **C++ authoritative server** (LAN or cloud) running the gameplay simulation for 1–4 players — validating inputs and cast requests, simulating players/enemies/spells, resolving damage and server-random loot drops, owning progression, and distributing snapshots + reliable gameplay events — plus the external data store for spell/enemy/player data. Languages: C++ (engine + server).
Backend scope: Local now, server-ready (T2) — the authoritative server + external DB seam set up & basic-tested on the Linux host by M2, full use in T2.

- Loop and/or service: the C++ loop is load-bearing on two fronts — the fixed-timestep gameplay simulation (20+ enemies + 5+ spell objects at a stable 30 fps, server-authoritative) and the real-time gesture-recognition service (resample → normalize rotation → scale → translate → Euclidean-score against templates, targeting >90% accuracy within 100 ms). This is the defining performant-C++ requirement.

- Data-driven: spell, enemy and player attributes load from JSON; gesture templates are XML point-sets authored by the gesture-template editor; the ECS adds/removes/replaces components at runtime (e.g. a FlyingComponent mid-run) so new spells and effects are authored as data, not code.

- 2D: top-down sprite/particle rendering of the bullet-hell (enemies, spells, drops, the boss) plus the gesture stroke/feedback layer — custom-rendered. 3D: not needed. Networking: server-authoritative snapshots + reliable events for 1–4 players, client prediction/reconciliation, RTT/loss/bandwidth diagnostics, tested under simulated latency/jitter/loss.

- Custom tool: the gesture-template editor (draw → export XML → registered as a castable spell), plus the in-system game editor and the ECS diagnostics logger + gameplay-telemetry API (the "desktop diagnostic core" build).

- External DB: player/enemy/spell/progression data. Auth ⏭️: player accounts. Analytics ⏭️: the gameplay-telemetry API (quit-points, retry counts, ability usage, tutorial time) — optional/T2 but explicitly designed for.

Proposed new pool goal (requires instructor approval): Gesture Recognition Engine — the $1/$Q template-matching pipeline as its own graded CS goal (currently folded into M1G1 ⭐ core logic + tested in M1G3 ⭐). If approved it would append to the Games pool (e.g. G17) and become the natural home for this signature system; the three picks below remain from the existing pool.

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the Games pool in milestone-goals-pool-per-category.pdf (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic

- Tech & dependencies

  - Tech: Web build: SDL2/3 window + a fixed-timestep loop (C++17/20) running the survival simulation and hosting the **gesture-recognition core** (stroke capture → resample → normalize → score); CMake, Git. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: None — foundation of this project.

  - Feeds into: Every other goal; the gesture engine and M1G8 enemy AI run on its tick.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System

- Tech & dependencies

  - Tech: A runtime ECS in C++ with spell/enemy/player attributes in JSON and gesture templates in XML, hot-reloadable; components add/remove/replace at runtime (the `FlyingComponent` example); systems operate on component sets and are parallelizable.

  - Prerequisites: G1 (loop & entity update hooks).

  - Feeds into: M2G2 (the editors edit this data), M2G13 (the modular spell system), M1G8 (enemy data).

- G3 ⭐ Debugging, Profiling, Stress Test & CI

- Tech & dependencies

  - Tech: ImGui debug overlays + the ECS diagnostics logger, Tracy profiling to hold 30 fps with 20+ enemies and 5+ spell objects, Catch2 tests for **gesture recognition** (accuracy/latency), spell casting and data loading, gated by a GitHub Actions Windows+Android matrix with clang-format/clang-tidy.

  - Prerequisites: G1 (loop to instrument).

  - Feeds into: M2G3 (CI hardening incl. networking tests); the 30 fps / 100 ms budgets M2G1 validates on-device.

- G4 2D Graphics — the top-down bullet-hell renderer and the gesture stroke/feedback layer are the whole read of the game.

- Tech & dependencies

  - Tech: Web build: Sprite/particle renderer (enemies, spells, drops, boss), camera, batching for 20+ enemies + 5+ spells at 30 fps, and a stroke/trail overlay for the gesture; SDL2/3/OpenGL ES, GLSL, stb_image, FreeType HUD. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (loop & window).

  - Feeds into: M2G4 (advanced spell VFX); every visible frame of the demo.

- G8 Enemy AI & Pathfinding — the ≥3 enemy types (Basic / Ranged / Tank) and the groundwork for the boss.

- Tech & dependencies

  - Tech: Finite-state machines + A*/steering for the enemy types, ranged-vs-melee-vs-tank behaviours and swarm movement toward the player, tuned per type from data (custom C++).

  - Prerequisites: G1 (tick), G2 (enemy data).

  - Feeds into: M2G10 (advanced AI + the boss); the endless-wave survival loop.

- G11 Networking Foundation — the server-authoritative 1–4-player multiplayer and its protocol.

- Tech & dependencies

  - Tech: Web build: Sockets (Winsock2/BSD, or ENet/SDL_net) between the C++ authoritative server and clients, a lobby/connection manager for up to 4 clients, a protocol separating periodic snapshots from reliable gameplay events, sequence numbers/timestamps to reject stale packets. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (loop the server simulates), G2 (state to serialize).

  - Feeds into: M2G7 (match sync, prediction & reconciliation); the co-op feature.

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation

- Tech & dependencies

  - Tech: Web build: Tracy profiling to hold 30 fps + the 100 ms gesture budget, ASan on MSVC, memory pools for enemies/spells/particles, and validation on-device (Pixel 9a); the Linux server (authoritative game server + external DB) set up (account + software + basic connectivity test) by M2. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: All M1 goals (hardens the M1 codebase).

  - Feeds into: The Native-Android deliverable and a stable frame/latency budget under full load.

- G2 ⭐ Content Editor — Core — the gesture-template editor (draw → export XML → register a castable spell) plus the in-system game editor with developer diagnostics.

- Tech & dependencies

  - Tech: Dear ImGui editor: draw/capture a gesture, resample/preview it, save the template as XML, and edit spell/enemy attributes as JSON, with round-trip serialization, live preview and undo/redo; developer-diagnostics readouts (import time, validation failures, hot-reload duration).

  - Libraries/Software: Dear ImGui, nlohmann/json + a lightweight XML writer (e.g. pugixml), the project's SDL2/3/OpenGL ES renderer (live preview).

  - Prerequisites: G2 (attribute/template data model), M1G4 (rendering for preview).

  - Feeds into: M2G6-class advanced tooling; new/refined spell recognition; the custom-tools showcase.

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: Web build: CMake presets, clang-format + clang-tidy gates, reproducible Windows + Android Debug builds, unit/integration tests (gesture recognition, spell casting, data loading) + networking validation (serialization, server-side input validation, connect/disconnect, multi-client tests under simulated latency/jitter/loss), asset/scene validators, and artifact upload. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G3 (CI & test foundation).

  - Feeds into: Release/showcase builds of every oKAI goal.

- G7 Networking — Match Sync & Prediction — authoritative match state with client prediction and server reconciliation.

- Tech & dependencies

  - Tech: Server-authoritative snapshots + delta over the wire, interpolation of remote players/enemies, client-side prediction + reconciliation for the local player, and RTT/packet-loss/bandwidth/update-rate diagnostics.

  - Prerequisites: M1G11 (networking foundation), M2G1 (optimization).

  - Feeds into: Smooth 1–4-player co-op at showcase, validated under simulated latency/jitter/loss.

- G10 AI — Advanced — the boss encounter and richer enemy behaviour tiers.

- Tech & dependencies

  - Tech: Behaviour trees for the boss (phases/patterns), difficulty tiers and coordination across the Basic/Ranged/Tank mix, tuned from data (custom C++).

  - Prerequisites: M1G8 (enemy AI foundation).

  - Feeds into: The ≥1 boss encounter and the escalating-wave challenge at showcase.

- G13 Gameplay Systems II — the robust, modular spell system: spells do more than a single instance of damage, and new effects are fast to author.

- Tech & dependencies

  - Tech: A composable spell/effect system over the ECS (status effects, projectiles, areas, modifiers) so unique spells compose from reusable effect components; balancing data driving the ≥5 spell types.

  - Prerequisites: M1G2 (ECS), M2G2 (editor authors spell data).

  - Feeds into: The spell-arsenal showcase; T2 spell expansion.

### Track Goals & Team Composition

Recommended composition: 6 CS + 1 Design + 2 Art (9) — bullet-hell reads by its VFX and enemy variety, so two artists carry the spell effects, the ≥3 enemy types + boss, the player and the gesture/HUD art; a single designer owns the gesture-spellcasting feel, the ≥5-spell arsenal, the enemy/boss behaviours and the wave/run progression (rules: min 1 Design mandated, max 9 total, D+A ≤ 3; see team-formation.pdf). If the spell/enemy systems and multiplayer balance outgrow one designer, trade the 2nd artist for a 2nd designer. Scope note (advisory): a custom gesture-recognition engine + server-authoritative netcode + ECS + modular spells + ≥5 spells + ≥3 enemies + a boss + the editor suite is a very large surface — treat single-player survival with the gesture engine, ~3 spells, the 3 enemy types and the gesture-template editor as the M1/M2 floor, with co-op multiplayer, the boss and the full arsenal as the stretch.

Track goals — suggested Design / UI-UX / Art / TEAM picks for this project; deliverables & quality ladders live in the track pool documents.

- Design M1:

  - M1D1 ⭐ Features Design Document (the gesture-spellcasting survival loop, the ≥5 spells, ≥3 enemies + boss, and the adapt-your-build progression; primary benchmark e.g. Vampire Survivors, with a Singapore benchmark for the local-awareness criterion)

  - M1D4 Game Feel & Touch Interaction Specification (the draw-to-cast feel — stroke forgiveness, recognition thresholds, cast feedback timing — authored as tunable parameters for the CS team, THE differentiator)

  - M1D6 Systems & Economy Design (the ≥5 spells, the 3 enemy types, drops/loot and the run economy — every system with a source, a sink and a purpose)

- Design M2:

  - M2D1 ⭐ Features Design Iteration & Showcase Readiness

  - M2D3 Systems Balance & Tuning — Data-Driven (spell/enemy/drop balance and boss difficulty via the team's JSON, no code changes)

- UI/UX M1 (graded by the Design instructor for the Games category):

  - M1U1 ⭐ UI Standards & Wireframe Baseline — readability standards for the bullet-hell HUD, the spell/gesture cues and the lobby, so the screen stays legible under 20+ enemies.

- UI/UX M2:

  - M2U1 ⭐ Functional UI & Usability — HUD, spell feedback, lobby and results navigable unaided on the Native-Android target.

  - M2U2 ⭐ UX Validation & Final Polished UI — validated, polished HUD + gesture feedback tested with casual players on the Pixel 9a.

- Art M1: 2 artists justified (VFX-heavy bullet-hell + enemy/boss roster)

  - M1A1 ⭐ Art Bible / Proof of Concept (the top-down visual direction — palette, readability under bullet-hell density, spell-language)

  - M1A2 Character Concepts & Model Sheets (the player, the 3 enemy types and the boss)

  - M1A3 Environment, Props & VFX Concepts (arenas, drops, and the spell-effect visual language)

  - M1A4 UI Art Concepts & Typography (gesture HUD, spell icons, the drawn-symbol vocabulary)

  - M1A5 Animation Foundations (enemy/boss/cast key poses and cycles)

  - M1A6 Early Asset Production — Prototype Support

- Art M2:

  - M2A1 ⭐ Critical Asset Production & In-Engine Visual Quality

  - M2A2 Character Animation — Extensive (enemies, the boss, cast reactions)

  - M2A3 Environment Alive — Ambient Animation & Layering

  - M2A4 UI Art — States & Feedback (recognized / mis-drawn / on-cooldown spell states)

  - M2A5 VFX — Critical Effects & Transitions (the spell effects — the game's core read — plus hit/death/boss VFX)

  - M2A6 Cutscenes & Storyboards (intro / boss / victory beats)

- TEAM M1:

  - M1TA1 ⭐ Overall Audio Experience — initial BGM/SFX from the week-5 needs list present & working in the prototype (tense survival BGM, spell-cast, spell-hit, enemy and UI cues), suitable and correctly triggered.

  - M1TA2 ⭐ Audio Engine Functionality — data-driven audio pipeline (add/replace files without recompiling) + reliable multi-channel playback for many overlapping spell/enemy SFX.

- TEAM M2:

  - M2TA1 ⭐ Overall Audio Experience — standard Games floor (survival BGM + per-spell cast/impact, enemy, boss, pickup and UI SFX, ≥6 types), scaling cleanly with bullet-hell density.

  - M2TA2 ⭐ Audio Engine Functionality — audio properties de/serialised and the full playback functionality the build needs (multi-channel mixing; a distinct cue per recognized spell).

  - M2TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase (the gesture-template editor), prototype demo, team post-mortem (wk14)

Generated by the Project Proposal Assessor skill · grounding: live folder (Project 2 Technical adjustments/) · references verified 2026-09-21.