# Ungeared

## Ungeared (student proposal)

Assessment: ✅ Fit · Category: Games · Assessed: 2026-09-21 · Status: awaiting instructor approval

Proposal (as submitted): Ungeared is a 2D dungeon crawler that inverts progression — instead of gaining gear, the hero loses it. Each floor cleared breaks a piece of equipment, and every loss changes how the run plays (when the lamp fails, the field of view shrinks, so the player must navigate the dark more carefully). Core loop: explore winding tunnels, scavenge potions left by fallen heroes, clear hordes of spiders, and push deeper as another piece of gear gives out. The cave doesn't change — the player's toolkit shrinks, forcing new tactics and decisions about when to spend saved potions; adaptation replaces raw power. Named load-bearing C++: a real-time simulation loop holding a stable step with ≥200 live spiders, via an ECS with contiguous component storage, a capped spawn system, pathfinding that only runs when a wall blocks the way, and batched rendering. Named technical features: a robust real-time spawning system; enemy AI & pathfinding (spiders crawl toward the hero by distance + line of sight, path resolved around walls); a seeded random map generator for paths + spawners; and a swipe-based combat system. Tools: seeded procedural level generation (specific seeds for a consistent experience across players); and an enemy-behaviour tuning tool (importer/exporter for speed, health, detection range, aggression — edit externally, import, export for balancing). Design features: the hero grows weaker, discarding equipment each stage; ≥3 "pictures-as-cutscene" depicting equipment failure; ≥3 wave-designed stages + 1 boss stage; and ≥3 spider types with distinct behaviours. Team: 6 CS + 2 Design + 0 Art.

Note (module completeness): the proposal doesn't name a platform — the swipe combat is touch-first, so this is planned as a mobile build (Pixel 9a per the module). It also doesn't mention an External Database or accounts, but the module mandates Firebase — plan to persist run records / seeds / best depth there (a standard, small addition; see the External Database row + M1G12-style integration). Neither is a category concern.

References:

- Vampire Survivors on Steam (a horde-survival action roguelite where the screen fills with enemies and the player pushes to survive deeper — the hordes-of-enemies + ≥200-live-agents performance precedent)

- The Binding of Isaac: Rebirth on Steam (a randomly-generated, run-based dungeon crawler where each run is a fresh combination of rooms and items — the run-based dungeon-crawler precedent)

- Spelunky 2 on Steam (procedurally-generated caves from seeds, producing unique but reproducible descents each playthrough — the seeded-procedural-cave + "push deeper" precedent)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | Ungeared |
| --- | --- |
| External Database | ✅ |
| Authentication ⏭️ | 🔵 |
| Analytics ⏭️ | 🔵 |
| Real-time C++ Simulation Loop and/or C++ Performant Service | ✅ |
| Application Communication | ✅ |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Back-end | ✅ |
| Custom Tools Development | ✅ |
| 2D Graphical Output | ✅ |
| 3D (strong students only) | ❌ |
| Networking System | 🔵 |

How each requirement applies:

Platform fit: Main: Native mobile (Native Android — C++ engine via JNI rendering through OpenGL ES in a GLSurfaceView, Kotlin app shell; device: Pixel 9a) — the swipe combat is touch-first; a Web-on-mobile (Emscripten→WASM) build is a viable alternative. The Native PC build is the development/tools vehicle (the enemy-behaviour tuning tool + the seed/level tooling). Extended: Firebase + a Linux server the team sets up by M2 (full use T2) for run records / seeds / best-depth persistence.

Front end: A 2D top-down dungeon renderer — the cave tunnels, the hero, up to ≥200 spiders (batched), potions/pickups, the shrinking field-of-view as the lamp fails, the equipment/potion HUD and the "pictures-as-cutscene" equipment-failure screens. Languages: Native — Kotlin Native Android UI + the C++ engine via JNI (Android Studio); OpenGL ES for the realtime 2D in a GLSurfaceView; Web/desktop — SDL2/3 + OpenGL ES for the PC dev/tools build.

Back end: The real-time C++ simulation loop (ECS with contiguous storage, the capped spawning system, the wall-aware line-of-sight pathfinding that runs only when blocked, the equipment-degradation + potion economy, swipe-combat resolution and batched rendering), holding a stable step with ≥200 live spiders on Android; plus Firebase for run/seed persistence. Languages: C++ (engine); Firebase-backed services on the Extended tier.
Backend scope: Local now, server-ready (T2) — the run/seed-persistence seam set up & basic-tested by M2, full use in T2.

- Loop and/or service: the C++ loop is load-bearing — the ECS + contiguous component storage, the capped spawn system, wall-aware LOS pathfinding computed only when a wall blocks, batched rendering and the per-floor equipment-degradation logic together hold a stable step with ≥200 live spiders on the mobile target.

- Data-driven: spider types (≥3, with speed/health/detection-range/aggression), equipment pieces + their break-effects, potions, spawn tables, wave definitions and level seeds are all data — a new spider or gear effect is a data change (authored/tuned via the enemy-behaviour tool).

- 2D: the top-down cave renderer, the batched spider horde, the shrinking-FOV lighting, the potion/gear HUD and the equipment-failure cutscene stills (custom-rendered). 3D: not needed.

- Custom tools: two — the seeded procedural level generator (seeds → reproducible maps with paths + scattered spawners) and the enemy-behaviour tuning tool (import/export spider stats + AI params for external balancing).

- Networking: single-player; run/seed persistence is async client↔︎cloud (Application Communication ✅), so a Networking System is optional (🔵).

- External DB: run records, seeds and best depth (Firebase — add this per the module). Auth ⏭️: optional accounts. Analytics ⏭️: optional — per-floor deaths + potion usage for balancing.

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the Games pool in milestone-goals-pool-per-category.pdf (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic — the ECS loop (capped spawns + the ≥200-spider budget) + swipe input.

- Tech & dependencies

  - Tech: Web build: SDL2/3 window + a fixed-timestep C++ loop over an ECS with contiguous component storage, a capped real-time spawning system, and swipe-gesture input, decoupled from rendering; C++17/20, CMake, Git. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: None — foundation of this project.

  - Feeds into: Every other goal; the AI/pathfinding (M1G8) and rendering (M1G4) run on its tick.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System

- Tech & dependencies

  - Tech: An ECS/entity model with spider types (speed/health/detection-range/aggression), equipment pieces + break-effects, potions, spawn tables, wave definitions and level seeds in hot-reloadable JSON — a new spider or gear effect is a data change.

  - Prerequisites: G1 (loop & entity hooks).

  - Feeds into: M2G2 (the enemy-behaviour tuning tool), M1G8 (AI data), M2G13 (the degradation/potion systems).

- G3 ⭐ Debugging, Profiling, Stress Test & CI

- Tech & dependencies

  - Tech: ImGui overlays (entity/spawn counts, pathfinding triggers, FOV state), Tracy profiling of a ≥200-spider stress test to prove the stable step on Android, Catch2 tests (deterministic seeded generation, pathfinding-only-when-blocked, data loading), on a GitHub Actions Windows+Android matrix.

  - Prerequisites: G1 (loop to instrument).

  - Feeds into: M2G3 (CI hardening); the ≥200-spider budget M2G1 validates.

- G4 2D Graphics — the batched top-down renderer for the cave + the ≥200-spider horde + shrinking FOV.

- Tech & dependencies

  - Tech: Web build: A sprite/tile renderer with batching for the many spiders, a camera, the potion/gear HUD, and a lamp/FOV lighting mask that shrinks as gear breaks; SDL2/3/OpenGL ES, GLSL, stb_image, FreeType. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (loop & window).

  - Feeds into: M2G4 (advanced/juice); every visible frame.

- G7 Procedural Level Generation — the seeded map generator (paths + scattered spawners, reproducible across players).

- Tech & dependencies

  - Tech: Seeded RNG + a cave/tunnel algorithm (BSP / cellular automata / drunkard's walk) placing paths and spawners, with validation tests that a seed always yields a completable layout; identical output for a given seed across devices.

  - Prerequisites: M1G2 (level/seed data model).

  - Feeds into: M2G14 (proc-gen II — stage/wave variety); the "consistent experience between players" requirement.

- G8 Enemy AI & Pathfinding — spiders crawl toward the hero by distance + line of sight; path resolved around walls, only when blocked.

- Tech & dependencies

  - Tech: Line-of-sight/distance seeking with A* invoked only when a wall blocks the direct path (a cheap direct-chase fallback otherwise), steering to avoid clumping, tuned from data (custom C++); designed to stay cheap across ≥200 agents.

  - Prerequisites: G1 (tick), G2 (spider data).

  - Feeds into: M2G10 (advanced AI — the ≥3 spider behaviours + boss); the horde-combat pillar.

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation — the ≥200-spider budget hardened + on-device validation.

- Tech & dependencies

  - Tech: Web build: Memory/component pools, cache-friendly ECS iteration, Tracy profiling of the ≥200-spider stress case, ASan on MSVC, and on-device validation (Pixel 9a) holding the frame budget; the Firebase/Linux-server seam (run/seed persistence) set up (account + software + basic connectivity test) by M2. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: All M1 goals (hardens the M1 codebase).

  - Feeds into: The mobile deliverable + a stable step under the full horde.

- G2 ⭐ Content Editor — Core (Enemy-Behaviour Tuning Tool) — import/export spider stats + AI params for external balancing.

- Tech & dependencies

  - Tech: Dear ImGui (or a small external editor) exposing speed/health/detection-range/aggression per spider type with round-trip JSON import/export, live preview and undo/redo, so designers rebalance without recompiling.

  - Libraries/Software: Dear ImGui, nlohmann/json, the project's renderer (preview).

  - Prerequisites: G2 (spider/AI data model).

  - Feeds into: M2D3 (data-driven balance); the custom-tools showcase.

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: Web build: CMake presets, clang-format + clang-tidy gates, reproducible Windows + Android builds, tests (seeded-generation determinism, pathfinding-only-when-blocked, degradation logic, data loading) and packaging via GitHub Actions. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G3 (CI & test foundation).

  - Feeds into: Release/showcase builds of every goal.

- G10 AI — Advanced — the ≥3 spider behaviours matured + the boss.

- Tech & dependencies

  - Tech: Behaviour trees / FSMs giving the ≥3 spider types distinct roles (rushers, ambushers, ranged/spitters, etc.), a boss behaviour, and difficulty scaling as gear breaks, all tuned from data.

  - Prerequisites: M1G8 (AI & pathfinding foundation).

  - Feeds into: The ≥3 wave stages + the boss stage; the "adapt as you weaken" pressure.

- G13 Gameplay Systems II — the inverse-progression system: equipment degradation + the potion economy.

- Tech & dependencies

  - Tech: C++ systems over the ECS for the per-floor equipment-break rules and their run-changing effects (lamp → FOV shrink, etc.), the potion inventory + save/spend decision economy, and the weakening-difficulty curve; balancing-data-driven.

  - Prerequisites: M1G2 (equipment/potion data), M1G1 (loop).

  - Feeds into: The USP at showcase; T2 gear/effect expansion.

- G14 Procedural Generation II — stage/wave variety + pacing across the ≥3 stages + boss.

- Tech & dependencies

  - Tech: Constraint-based generation for the designed wave stages and the boss arena (spawner density, path length, pacing curves) layered on the seeded generator, with automated validation of completability.

  - Prerequisites: M1G7 (seeded generation).

  - Feeds into: Content variety at showcase; the ≥3 stages + boss.

### Track Goals & Team Composition

Recommended composition: 6 CS + 2 Design + 0 Art (8) — as proposed, and a good fit: with no artist, the two designers absorb the D11 conditional (Art POC / Art Implementation Quality) each milestone (this is exactly why a 0-artist team is advised to carry 2 designers), so one can own the game/systems design (the degradation economy, the ≥3 stages + boss, the ≥3 spider behaviours, the swipe game-feel) while the other carries the art-surface conditional and the narrative cutscenes — both tracks stay reachable at the full 4-goals-per-designer load. Plan a geometric / stylised programmer-art direction (readable cave tiles, colour-coded spider types, silhouette-first gear) that suits a 0-artist team; the ≥3 "pictures-as-cutscene" stills are a scoped, design-ownable art deliverable. Scope note (advisory): an ECS holding ≥200 agents + wall-aware LOS pathfinding + seeded proc-gen + the degradation system + two tools is a strong, focused CS scope — one seeded stage with ~1 spider type, basic degradation and the horde at target count is the M1/M2 floor; the ≥3 stages, the boss, all ≥3 spider behaviours, the full gear-break table and the cutscenes are the stretch.

Track goals — suggested Design / UI-UX / TEAM picks for this project (no Art track — 0 artists, so the Art surface is carried by the Design-owned D11 conditional + the design-owned cutscene stills); deliverables & quality ladders live in the track pool documents. Full load = 4 goals per designer per milestone across Design + UI/UX (8 combined for 2 designers).

- Design M1:

  - M1D1 ⭐ Features Design Document (the inverse-progression USP, the equipment-break-effects, the potion economy, the ≥3 stages + boss and the ≥3 spider types; primary benchmark e.g. Spelunky 2 / The Binding of Isaac, plus a Singapore benchmark)

  - M1D2 Core Gameplay Loop Prototype (a greybox proving explore → clear horde → lose gear → adapt is fun) · prototype in Unity

  - M1D4 Game Feel & Touch Interaction Specification (the swipe-combat feel — gesture zones, hit-stop, feedback timing — as tunable data)

  - M1D6 Systems & Economy Design (the equipment-degradation source/sink, the potion save-or-spend economy and the spawn/wave interlocks — every system with a purpose)

  - M1D5 Level & Progression Design (the ≥3 stages + boss, the difficulty curve that rises as the hero weakens)

  - M1D11 Art Proof of Concept *(conditional — mandatory for 0-artist teams; Design-owned)* — the stylised/programmer-art visual direction: palette, cave/spider/gear readability, and the equipment-failure cutscene style; 2 mockups.

- Design M2:

  - M2D1 ⭐ Features Design Iteration & Showcase Readiness

  - M2D2 Working Prototype — Full-Content Build (the polished core: explore → horde → degrade → boss)

  - M2D3 Systems Balance & Tuning — Data-Driven (degradation/potion/spider balance via the tuning tool's JSON, no code changes)

  - M2D4 Game Feel & Feedback Pass ("Juice") (swipe-hit reactions, gear-break punctuation, horde-readable feedback)

  - M2D7 Narrative Presentation & Delivery (the ≥3 equipment-failure "pictures-as-cutscene" beats integrated in the build)

  - M2D11 Art Implementation Quality *(conditional — mandatory for 0-artist teams; Design-owned)* — all in-game art + the cutscene stills implemented in-engine, no placeholders.

- UI/UX M1 (graded by the Design instructor for the Games category):

  - M1U1 ⭐ UI Standards & Wireframe Baseline — readability standards for the gear/potion HUD, the shrinking-FOV readability and the depth/floor indicator, plus a wireframe baseline.

  - M1U3 Accessibility & Readability Foundations — legibility under the shrinking field-of-view; contrast and touch-target sizing for the swipe combat.

- UI/UX M2:

  - M2U1 ⭐ Functional UI & Usability — menus, HUD, the gear-break screens and the cutscene flow navigable unaided on the mobile target.

  - M2U2 ⭐ UX Validation & Final Polished UI — validated, polished swipe-combat + gear-loss UX tested with players on the Pixel 9a.

- TEAM M1:

  - M1TA1 ⭐ Overall Audio Experience — initial BGM/SFX from the week-5 needs list present & working in the prototype (tense cave BGM, spider skitter/attack, swipe-hit, potion-drink, gear-break and low-lamp cues), suitable and correctly triggered.

  - M1TA2 ⭐ Audio Engine Functionality — data-driven audio pipeline (add/replace files without recompiling) + reliable multi-channel playback for a busy horde.

- TEAM M2:

  - M2TA1 ⭐ Overall Audio Experience — standard Games floor (cave BGM + spider / swipe-hit / potion / gear-break / boss / defeat SFX, ≥6 types), scaling with horde intensity.

  - M2TA2 ⭐ Audio Engine Functionality — audio properties de/serialised and the full playback functionality the build needs (multi-channel mixing; a distinct gear-break + boss cue).

  - M2TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase (the enemy-behaviour tuning tool + the seeded level generator), prototype demo, team post-mortem (wk14)

Generated by the Project Proposal Assessor skill · grounding: live folder (Project 2 Technical adjustments/) · references verified 2026-09-21.