# CardSmith - Team09

## CardSmith - Team09 (student proposal)

Assessment: ✅ Fit · Category: Games · Assessed: 2026-09-21 · Status: awaiting instructor approval

Proposal (as submitted): CardSmith is a fantasy-themed, single-player PvE card battler: players manipulate elemental cards to defeat enemies through resource management and combo-driven combat. Players manage Energy by choosing to play cards for their effects or discard them to generate resources, and combine cards from four elements (Fire, Water, Earth, Lightning) to discover Elemental Combinations that modify attacks. The game has linear level progression, adaptable enemy behaviours, deck customisation, a permanent card collection and upgrade systems. Designed for native mobile. Team: 6 CS + 1 Design + 2 Art. Named technical features: a debugging UI; adaptable enemy AI; haptic feedback; a combo-driven combat system. Load-bearing C++: a deterministic, turn-based C++ simulation loop running each fixed step, giving real-time feedback for animations and VFX. Tools: a combo-system editor (define/test/simulate combos), a toggleable in-game debug overlay (state inspector, combo logs), a haptic-pattern previewer (assign a haptic pattern to an event), and an enemy encounter editor (define enemy type, HP, AI behaviour, modifiers per encounter). Design features: elemental combo-driven combat; discard-to-Energy resource management; progressive PvE encounters with waves + unique enemy behaviours; and deck customisation + permanent collection + a Tech Tree.

References:

- Slay the Spire on Steam (the benchmark single-player PvE deckbuilder: build a deck, chain card combos, fight structured encounters, and unlock permanent progression — the deckbuilder-PvE + permanent-collection precedent)

- Monster Train on Steam (a strategic deckbuilder whose lifeblood is synergy/combos between cards and factions — the combo-discovery + deck-synergy precedent)

- Magicka on Steam (a game built on combining elements — Fire, Water, Earth, Lightning and more — into new effects; the elemental-combination system precedent)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | CardSmith |
| --- | --- |
| External Database | ✅ |
| Authentication ⏭️ | ✅ |
| Analytics ⏭️ | 🔵 |
| Real-time C++ Simulation Loop and/or C++ Performant Service | ✅ |
| Application Communication | ✅ |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Back-end | ✅ |
| Custom Tools Development | ✅ |
| 2D Graphical Output | ✅ |
| 3D (strong students only) | ❌ |
| Networking System | 🔵 |

How each requirement applies:

Platform fit: Main: Native mobile (Native Android — the stated target, with haptic feedback; device: Pixel 9a) — the Native PC build is the development/tools vehicle (the combo editor, encounter editor, debug overlay and haptic previewer). Extended: Firebase + a Linux server the team sets up by M2 (full use T2) for accounts and the permanent collection / Tech-Tree persistence.

Front end: A 2D renderer for cards, the hand/board, enemies, the Energy/combo HUD and the elemental-combination VFX, plus card animations and the deck/collection/Tech-Tree screens; haptics paired to key events. Languages: Native — Kotlin Native Android UI + the C++ engine via JNI (Android Studio); OpenGL ES for the realtime 2D in a GLSurfaceView; Web/desktop — SDL2/3 + OpenGL ES for the PC dev/tools build.

Back end: The deterministic, turn-based C++ simulation loop (card play/discard, Energy, the combo resolver, the adaptable enemy AI, damage), driving animations/VFX/haptics; plus Firebase for accounts + permanent collection/Tech-Tree persistence. Languages: C++ (engine + sim); Firebase-backed services on the Extended tier.
Backend scope: Local now, server-ready (T2) — the accounts / collection / Tech-Tree seam set up & basic-tested by M2, full use in T2.

- Loop and/or service: the C++ loop is load-bearing — each fixed step it resolves card plays/discards, the Energy economy, the elemental-combination combos and the adaptable enemy AI deterministically, then feeds animations, VFX and haptics.

- Data-driven: cards, the four elements + their combination rules, enemy types/behaviours, encounters (type/HP/AI/modifiers) and the Tech-Tree are all data — a new card, combo or encounter is a data change (authored in the combo + encounter editors).

- 2D: card/board/enemy rendering, card animations, the Energy/combo HUD, the elemental-combination VFX and the deck/collection/Tech-Tree screens (custom-rendered). 3D: not needed. Networking: single-player; the collection/Tech-Tree persistence is async client↔︎cloud (Application Communication ✅), so a Networking System is optional (🔵).

- Custom tool: the combo-system editor (define/test/simulate combos) and the enemy encounter editor (type/HP/AI/modifiers) are content-authoring tools; the debug overlay (state inspector + combo logs) and the haptic-pattern previewer are strong dev tools.

- External DB: accounts + the permanent card collection + Tech-Tree progression. Auth ⏭️: accounts for persistent progression. Analytics ⏭️: optional — combo usage / encounter win-rates for balancing.

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the Games pool in milestone-goals-pool-per-category.pdf (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic — the deterministic turn-based combat sim + card input + haptics.

- Tech & dependencies

  - Tech: Web build: SDL2/3 window + a deterministic fixed-step turn-based loop resolving card plays/discards, Energy and combo resolution, with touch card input and event-triggered haptics. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI, device haptics); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: None — foundation of this project.

  - Feeds into: Every other goal; the enemy AI (M1G8) and combo VFX (M1G13) run on its tick.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System

- Tech & dependencies

  - Tech: Entity/component model with cards, the four elements + combination rules, enemy types/behaviours, encounters and the Tech-Tree in hot-reloadable JSON — a new card, combo or encounter is a data change.

  - Prerequisites: G1 (loop & update hooks).

  - Feeds into: M2G2 (the combo editor), M1G8 (enemy data), M2G13 (combo/deck systems).

- G3 ⭐ Debugging, Profiling, Stress Test & CI — home of the toggleable debug overlay (state inspector + combo logs).

- Tech & dependencies

  - Tech: ImGui debug overlay (state inspector, combo logs, deterministic-replay), Tracy profiling of a busy combat turn with combo VFX, Catch2 tests for the deterministic combo/turn resolution and data loading, on a GitHub Actions Windows+Android matrix.

  - Prerequisites: G1 (loop to instrument).

  - Feeds into: M2G3 (CI hardening); the in-game debug overlay is a named deliverable.

- G4 2D Graphics — the card/board/enemy renderer, card animation and elemental-combination VFX + HUD.

- Tech & dependencies

  - Tech: Web build: Sprite renderer for cards, hand/board, enemies, the Energy/combo HUD and card animations; SDL2/3/OpenGL ES, GLSL, stb_image, FreeType. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (loop & window).

  - Feeds into: M2G4 (advanced combo VFX); every visible frame.

- G8 Enemy AI & Pathfinding — the adaptable enemy AI (responds to the player's cards/deck).

- Tech & dependencies

  - Tech: Finite-state / utility AI that reads the board and the player's likely plays and adapts intents (block, buff, target the biggest threat), tuned per enemy type from data (custom C++).

  - Prerequisites: G1 (tick, turn state), G2 (enemy data).

  - Feeds into: M2G10 (advanced adaptive AI); the progressive-encounter challenge.

- G13 Particle & VFX System — the elemental-combination VFX (Fire/Water/Earth/Lightning combos), object-pooled.

- Tech & dependencies

  - Tech: A pooled particle/VFX system (emitters, color/scale over lifetime) that renders each elemental-combination's signature effect, driven from data so new combos get VFX without code.

  - Prerequisites: G1 (loop), G4 (rendering).

  - Feeds into: M2G4 (advanced VFX); the combo payoff feedback (with haptics).

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation

- Tech & dependencies

  - Tech: Web build: Tracy profiling of a combo-heavy turn, ASan on MSVC, pools for cards/particles, and on-device validation (Pixel 9a, incl. haptics); the Firebase/Linux-server seam (accounts + collection + Tech-Tree) set up (account + software + basic connectivity test) by M2. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: All M1 goals (hardens the M1 codebase).

  - Feeds into: The Native-Android deliverable + persistent progression.

- G2 ⭐ Content Editor — Core (Combo-System Editor) — define, test and simulate elemental combinations.

- Tech & dependencies

  - Tech: Dear ImGui editor to author element-combination rules and their effects/VFX, run a simulated resolution against a test hand/enemy, and inspect the result, with round-trip JSON and undo/redo. (The enemy encounter editor — type/HP/AI/modifiers — is built on the same tool tech.)

  - Libraries/Software: Dear ImGui, nlohmann/json, the project's SDL2/3/OpenGL ES renderer (preview).

  - Prerequisites: G2 (card/combo data), M1G13 (VFX for preview).

  - Feeds into: All combo/encounter content; the custom-tools showcase.

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: Web build: CMake presets, clang-format + clang-tidy gates, reproducible Windows + Android Debug builds, tests (deterministic combo/turn resolution, AI, data loading) and packaging via GitHub Actions. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G3 (CI & test foundation).

  - Feeds into: Release/showcase builds of every goal.

- G8 Firebase — Accounts, Leaderboards & Analytics — accounts + the permanent card collection + Tech-Tree persistence.

- Tech & dependencies

  - Tech: Firebase Auth accounts, Firestore for the permanent card collection, deck configurations and Tech-Tree unlocks synced across devices, and optional Analytics, via the REST API from C++.

  - Prerequisites: G2 (collection/Tech-Tree data model).

  - Feeds into: Permanent progression (design feature 4); cross-device continuity.

- G10 AI — Advanced — the adaptable enemy AI matured across the progressive encounters.

- Tech & dependencies

  - Tech: Behaviour trees / deeper utility AI that adapts to the player's deck and current board, plus difficulty tiers and distinct enemy roles across waves; tuned from data.

  - Prerequisites: M1G8 (adaptable-AI foundation).

  - Feeds into: The increasing challenge that rewards adaptation (design feature 3).

- G13 Gameplay Systems II — the combo / discard-to-Energy / deck / collection / Tech-Tree systems matured.

- Tech & dependencies

  - Tech: C++ systems over the ECS for the elemental-combination resolver, the discard-to-Energy economy, deck customisation, the permanent collection and the Tech-Tree upgrades; balancing-data-driven.

  - Prerequisites: M1G2 (card/combo data), M1G1 (combo resolution).

  - Feeds into: The strategic depth + progression at showcase; T2 card/combo expansion.

### Track Goals & Team Composition

Recommended composition: 6 CS + 1 Design + 2 Art (9) — matches the team's stated make-up. One designer owns the elemental-combination system, the discard-to-Energy economy, the deck/collection/Tech-Tree progression and the adaptable-AI/encounter difficulty design; two artists carry the card art (a fantasy elemental set), the enemy roster, the elemental-combination VFX and the deck/collection/Tech-Tree UI — a card game is art-forward (every card is a bespoke illustration), which justifies the two artists (rules: min 1 Design mandated, max 9 total, D+A ≤ 3; see team-formation.pdf). Scope note (advisory): a deterministic combo engine + adaptable AI + deck/collection/Tech-Tree + a combo editor + an encounter editor is a full but well-structured scope for a single designer — the elemental-combo combat with the discard-to-Energy loop, ~2 elements' worth of combos, a few encounters and the combo editor is the M1/M2 floor; all four elements, the full Tech-Tree and broad card variety are the stretch. With one designer, keep the card/combo/encounter balance tightly scoped.

Track goals — suggested Design / UI-UX / Art / TEAM picks for this project; deliverables & quality ladders live in the track pool documents.

- Design M1:

  - M1D1 ⭐ Features Design Document (the elemental-combo card battler, the discard-to-Energy loop and the collection/Tech-Tree progression; primary benchmark e.g. Slay the Spire / Monster Train, with a Singapore benchmark for the local-awareness criterion)

  - M1D2 Core Gameplay Loop Prototype (a greybox proving play-vs-discard + elemental combos makes a satisfying turn) · prototype in Unity

  - M1D6 Systems & Economy Design (the four elements + combination rules, the discard-to-Energy economy, and the deck/collection/Tech-Tree economy — every system with a purpose)

- Design M2:

  - M2D1 ⭐ Features Design Iteration & Showcase Readiness

  - M2D3 Systems Balance & Tuning — Data-Driven (card/combo/enemy and Tech-Tree balance via the team's JSON, no code changes)

- UI/UX M1 (graded by the Design instructor for the Games category):

  - M1U1 ⭐ UI Standards & Wireframe Baseline — readability standards for the hand/board, the Energy/combo indicators and the deck/collection/Tech-Tree screens.

- UI/UX M2:

  - M2U1 ⭐ Functional UI & Usability — battle, deck-builder, collection and Tech-Tree screens navigable unaided on the Native-Android target.

  - M2U2 ⭐ UX Validation & Final Polished UI — validated, polished combat + combo-discovery UX (with haptics) tested with players on the Pixel 9a.

- Art M1: 2 artists (card illustrations + enemies + elemental VFX + UI)

  - M1A1 ⭐ Art Bible / Proof of Concept (the fantasy elemental visual direction — palette per element, card-frame language)

  - M1A2 Character Concepts & Model Sheets (the enemy roster + any bosses)

  - M1A3 Environment, Props & VFX Concepts (battle backdrops + the elemental-combination VFX concepts)

  - M1A4 UI Art Concepts & Typography (card art/frames, Energy/combo HUD, deck/collection/Tech-Tree screens)

  - M1A5 Animation Foundations (card play/draw/discard, combo triggers, enemy attacks)

  - M1A6 Early Asset Production — Prototype Support

- Art M2:

  - M2A1 ⭐ Critical Asset Production & In-Engine Visual Quality

  - M2A2 Character Animation — Extensive (enemy attacks/reactions, boss beats)

  - M2A3 Environment Alive — Ambient Animation & Layering (living battle backdrops)

  - M2A4 UI Art — States & Feedback (card-hover/played/discarded, Energy, combo-ready, Tech-Tree states)

  - M2A5 VFX — Critical Effects & Transitions (the elemental-combination effects — the core visual payoff — plus hit/defeat VFX)

  - M2A6 Cutscenes & Storyboards (fantasy level/story beats)

- TEAM M1:

  - M1TA1 ⭐ Overall Audio Experience — initial BGM/SFX from the week-5 needs list present & working in the prototype (fantasy BGM, card-play/draw/discard, per-element and combo cues), suitable and correctly triggered, and paired with haptics on key events.

  - M1TA2 ⭐ Audio Engine Functionality — data-driven audio pipeline (add/replace files without recompiling) + reliable multi-channel playback for overlapping combo SFX.

- TEAM M2:

  - M2TA1 ⭐ Overall Audio Experience — standard Games floor (fantasy BGM + card / per-element / combo / enemy / defeat SFX, ≥6 types), the combo payoff cues coordinated with the haptic feedback.

  - M2TA2 ⭐ Audio Engine Functionality — audio properties de/serialised and the full playback functionality the build needs (multi-channel mixing; a distinct cue per elemental combination).

  - M2TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase (the combo editor + encounter editor), prototype demo, team post-mortem (wk14)

Generated by the Project Proposal Assessor skill · grounding: live folder (Project 2 Technical adjustments/) · references verified 2026-09-21.