# Kungfu Crashout - Team11

## Kungfu Crashout - Team11 (student proposal)

Assessment: ✅ Fit · Category: Games · Assessed: 2026-09-22 · Status: awaiting instructor approval

Proposal (as submitted): Kungfu Crashout is a mobile multiplayer fighting game where the environment is the weapon — players pick up items from the background and use them against opponents. Control is screen-based gesture input with no on-screen buttons, a simple scheme that's easy to pick up. Gameplay is quick 1-on-1 battles in a wide side-view stage with detailed, interactable backgrounds; matches last a few minutes. A roster of characters each have unique fighting styles, players combining the environment with their martial-arts skills to win. Named load-bearing C++: a native Android build; a C++ game loop holding a stable 60 fps with 2 characters + multiple physics objects + particles, running deterministically; peer-to-peer PvP; AI opponents; and interactable stage objects. Named technical features: gestures as player actions (movement, attacks, interactions); environmental interactions (pick up + throw objects); different enemy AIs (difficulty / character-based); and multiplayer PvP. Tools: a custom editor to view/debug the game — hurtbox/hitbox debugging + frame checking of movement and animation, a debug/admin menu to adjust values, an (extra) keyframe editor if time allows, and a JSON serializer. Design features: the stage/arena determines available environmental items; a roster of ≥6 unique characters; the gesture input system simplifying combos/specials; and a wide variety of interactable items. Team: 6 CS + 1 Design + 2 Artists.

Note (module completeness): the proposal doesn't mention an External Database or accounts, but the module mandates Firebase — plan to persist unlocked characters / cosmetics / match records there (a standard, small addition; see the External Database row + M1G12-style integration). Monetization: none is specified — if added, keep it cosmetic / non-pay-to-win (no selling characters/power that affect the fight) per the module's clean-monetization rule.

References:

- Super Smash Bros. Ultimate — Wikipedia (the benchmark fighter built around items and stage hazards as weapons — fighters grab, throw and weaponise the environment on a wide side-view stage — the environment-is-the-weapon precedent)

- Brawlhalla on Steam (a free-to-play platform fighter with a large roster of unique "Legends" and weapon pickups, running cross-platform including mobile — the roster-of-distinct-fighters + pick-up-a-weapon + clean F2P precedent)

- Shadow Fight 3 — Google Play (a popular mobile martial-arts fighting game with a simplified touch-control scheme and distinct fighting styles/factions — the mobile + simple-touch-combat precedent)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | Kungfu Crashout |
| --- | --- |
| External Database | ✅ |
| Authentication ⏭️ | 🔵 |
| Analytics ⏭️ | 🔵 |
| Real-time C++ Simulation Loop and/or C++ Performant Service | ✅ |
| Application Communication | ✅ |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Back-end | ✅ |
| Custom Tools Development | ✅ |
| 2D Graphical Output | ✅ |
| 3D (strong students only) | ❌ |
| Networking System | ✅ |

How each requirement applies:

Platform fit: Main: Native mobile (Native Android — C++ engine via JNI rendering through OpenGL ES in a GLSurfaceView, Kotlin app shell; device: Pixel 9a) — the game is explicitly a native Android build with gesture (no-button) touch controls. The Native PC build is the development/tools vehicle (the hurtbox/frame-debug editor). Extended: Firebase + a Linux server the team sets up by M2 (full use T2) for accounts, unlocked-character/cosmetic persistence and match records; peer-to-peer is the in-match transport.

Front end: A 2D side-view fighter renderer — the two characters (animated with frame data), the detailed interactable stage, the pick-up/throwable items, hit-spark VFX and particles, and the minimal gesture-driven HUD. Languages: Native — Kotlin Native Android UI + the C++ engine via JNI (Android Studio); OpenGL ES for the realtime 2D in a GLSurfaceView; Web/desktop — SDL2/3 + OpenGL ES for the PC dev/tools build.

Back end: The deterministic real-time C++ fight engine — the fixed-timestep loop holding 60 fps with 2 characters + physics objects + particles, hitbox/hurtbox collision + frame data, the grab/throw/environmental-object physics, the gesture-to-action recognizer, and the enemy AIs — plus a peer-to-peer netcode layer for PvP; Firebase for accounts/persistence on the Extended tier. Languages: C++ (engine + netcode); Firebase-backed services on the Extended tier.
Backend scope: Local + P2P now, server-ready (T2) — the accounts/persistence seam set up & basic-tested by M2, full use in T2.

- Loop and/or service: the deterministic C++ loop is the heart — it advances both characters, resolves hitbox/hurtbox collisions on frame data, simulates the throwable physics objects + particles, and holds 60 fps on the Native-Android target.

- Networking: core feature — peer-to-peer PvP. Note this is the hardest part of a fighting game: a deterministic lockstep/rollback netcode over P2P is a serious undertaking, so the local 2-player + AI fight is the reliable floor and networked PvP is the primary scope-cut candidate (see scope note). Application Communication ✅ covers accounts/persistence.

- Data-driven: characters + movesets/frame data, the ≥6 roster, the item catalogue and per-stage item availability are all data — a new character, move or item is a data change (authored/tuned via the editor).

- 2D: the side-view fighter renderer, the detailed interactable stage, throwable items, hit-spark VFX and particles (custom-rendered). 3D: not needed.

- Custom tool: the fighting-game debug editor — hurtbox/hitbox visualization, frame checking of movement + animation, a value-tuning admin menu, a JSON serializer, and (time permitting) a keyframe editor.

- External DB: accounts, unlocked characters/cosmetics, match records (Firebase — add this per the module). Auth ⏭️ / Analytics ⏭️: module-deferred to T2 (🔵).

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the Games pool in milestone-goals-pool-per-category.pdf (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic — the deterministic 60 fps fight loop + the gesture recognizer.

- Tech & dependencies

  - Tech: Web build: SDL2/3 window + a deterministic fixed-timestep C++ loop advancing 2 characters + physics objects + particles at 60 fps, with a gesture-input recognizer mapping strokes to movement/attacks/interactions (no on-screen buttons); C++17/20, CMake, Git. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: None — foundation of this project.

  - Feeds into: Every other goal; physics (M1G5) and animation (M1G9) run on its tick; netcode (M2G7) needs its determinism.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System

- Tech & dependencies

  - Tech: An entity/component model with characters + movesets/frame data, the ≥6 roster, the item catalogue and per-stage item availability in hot-reloadable JSON — a new character, move or item is a data change (the serializer round-trips it).

  - Prerequisites: G1 (loop & entity hooks).

  - Feeds into: M2G2 (the debug editor), M2G10 (AI data), M2G11 (item/throw physics data).

- G3 ⭐ Debugging, Profiling, Stress Test & CI — the base of the hurtbox/frame debug tooling.

- Tech & dependencies

  - Tech: ImGui overlays drawing hitboxes/hurtboxes + frame data, a frame-step/pause debugger, Tracy profiling to prove 60 fps with 2 characters + physics + particles, Catch2 tests (determinism, collision, data loading), on a GitHub Actions Windows+Android matrix.

  - Prerequisites: G1 (loop to instrument).

  - Feeds into: M2G2 (the full debug editor); M2G3 (CI hardening).

- G4 2D Graphics — the side-view fighter renderer + detailed interactable stage + particles.

- Tech & dependencies

  - Tech: Web build: A sprite renderer for the 2 characters, the wide detailed stage with interactable elements, throwable items, hit-spark VFX and particles, with a camera and the minimal HUD; SDL2/3/OpenGL ES, GLSL, stb_image, FreeType. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (loop & window).

  - Feeds into: M2G4-style polish; every visible frame; the debug editor shares this renderer.

- G5 Physics & Collision — hitbox/hurtbox collision + the throwable physics objects.

- Tech & dependencies

  - Tech: A C++ collision system (broadphase + resolution) for character hit/hurt boxes on frame data and for the grabbable/throwable physics objects that interact with characters and stage; GLM math, deterministic on both clients.

  - Prerequisites: G1 (loop & tick), G2 (move/item data).

  - Feeds into: M2G11 (advanced throw/grab + continuous collision); the environment-is-the-weapon pillar.

- G9 Animation System — character animation + frame data (the combat backbone).

- Tech & dependencies

  - Tech: A sprite-animation system with a state graph and per-frame data (startup/active/recovery, hit/hurt boxes bound to frames), blending and cancels, driven by move data — the substrate the frame-checking tool inspects.

  - Prerequisites: G1 (loop), G4 (rendering).

  - Feeds into: The debug editor's frame checking; the game feel of every move.

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation — hold 60 fps on-device + the persistence seam.

- Tech & dependencies

  - Tech: Web build: Memory pools for physics/particles, Tracy profiling of a busy fight, ASan on MSVC, and on-device validation (Pixel 9a) holding 60 fps with 2 characters + physics + particles; the Firebase/Linux-server seam (accounts/persistence) set up (account + software + basic connectivity test) by M2. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: All M1 goals (hardens the M1 codebase).

  - Feeds into: The Native-Android deliverable + a stable 60 fps fight.

- G2 ⭐ Content Editor — Core (Fighting-Game Debug Editor) — hurtbox/hitbox + frame checking + admin menu + serializer.

- Tech & dependencies

  - Tech: Dear ImGui + the shared renderer: visualize + edit hit/hurt boxes per frame, step frames to check movement/animation, a value-tuning admin menu, and JSON serialize/deserialize of characters/moves/items; (stretch) a keyframe editor.

  - Libraries/Software: Dear ImGui, nlohmann/json, the project's SDL2/3/OpenGL ES renderer (preview).

  - Prerequisites: M1G3 (debug overlays), M1G9 (animation/frame data), G2 (data model).

  - Feeds into: Fast move/character authoring + balancing; the custom-tools showcase.

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: Web build: CMake presets, clang-format + clang-tidy gates, reproducible Windows + Android builds, tests (determinism, collision/frame data, netcode sync under simulated latency, data loading) and packaging via GitHub Actions. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G3 (CI & test foundation).

  - Feeds into: Release/showcase builds of every goal.

- G7 Networking — Match Sync & Prediction (P2P PvP + Rollback) — the peer-to-peer fighting netcode.

- Tech & dependencies

  - Tech: A P2P transport + a deterministic lockstep/rollback model (input exchange, prediction, rollback + re-simulate on misprediction), state-hash desync detection, tested under simulated latency/jitter/loss; leans on the M1 deterministic loop. Highest-risk goal — see scope note.

  - Prerequisites: M1G1 (deterministic loop), M1G3 (desync detection).

  - Feeds into: Online PvP at showcase (stretch); the local 2-player fight is the floor.

- G10 AI — Advanced (Difficulty & Character-Based Enemy AIs) — the different enemy AIs.

- Tech & dependencies

  - Tech: Behaviour trees / FSMs giving distinct per-character AI (spacing, punishes, item usage), difficulty tiers (reaction time, decision quality), and use of the environment/items, tuned from data (custom C++).

  - Prerequisites: M1G1 (fight state), G2 (move/character data).

  - Feeds into: The single-player + practice modes; the "different enemy AIs" feature.

- G11 Physics — Advanced (Grab / Throw / Environmental Interaction) — the environment-as-weapon systems.

- Tech & dependencies

  - Tech: Constraint/joint solvers + continuous collision for grabbing, carrying and throwing stage objects at the opponent (impact damage/knockback), interaction rules per item type, and per-stage item availability; deterministic on both clients.

  - Prerequisites: M1G5 (physics & collision).

  - Feeds into: The environment-is-the-weapon USP; the stage-determines-items design pillar.

### Track Goals & Team Composition

Recommended composition: 6 CS + 1 Design + 2 Art (9) — as proposed, and well-justified: a fighting game is art- and animation-heavy (a ≥6-character roster each with a distinct style and a full move-set of animations, detailed interactable stages, throwable items, hit VFX), so 2 artists are the right call, one able to specialise in character animation (fighting games live on frame-by-frame animation). A single designer owns the FDD, the gesture control scheme + game feel, the roster/item/stage systems and the AI/difficulty design (rules: min 1 Design mandated, max 9 total, D+A ≤ 3; see team-formation.pdf). Scope note (advisory): a deterministic 60 fps fight engine + frame-data animation + hitbox/hurtbox combat + grab/throw physics + a debug editor is already a full CS scope for M1/M2 — and peer-to-peer rollback netcode is, on its own, one of the hardest problems in games. Strong recommendation: make the local 2-player + AI fight the floor (fully playable, great feel, ≥3 characters, one or two stages), and treat networked P2P PvP as the stretch (M2G7) — do a networking spike early to de-risk it, and keep the sim deterministic from day one so rollback stays possible. The ≥6 roster, the full item variety and online PvP are the M2 stretch, not the floor.

Track goals — suggested Design / UI-UX / Art / TEAM picks for this project; deliverables & quality ladders live in the track pool documents.

- Design M1:

  - M1D1 ⭐ Features Design Document (the environment-is-the-weapon fighter, the gesture control scheme, the ≥6 roster + distinct styles, the stage-determines-items design; primary benchmark e.g. Super Smash Bros. / Brawlhalla, plus a Singapore benchmark)

  - M1D2 Core Gameplay Loop Prototype (a greybox proving the gesture combat + grab-and-throw-the-environment fight is fun) · prototype in Unity

  - M1D4 Game Feel & Touch Interaction Specification (the no-button gesture scheme — how movement/attacks/grabs/specials map to strokes, buffering, cancels, hit-stop — as tunable data)

- Design M2:

  - M2D1 ⭐ Features Design Iteration & Showcase Readiness

  - M2D3 Systems Balance & Tuning — Data-Driven (character/move/item balance and AI difficulty via the editor's JSON, no code changes — critical for a fighter)

- UI/UX M1 (graded by the Design instructor for the Games category):

  - M1U1 ⭐ UI Standards & Wireframe Baseline — readability standards for the health/round HUD, the gesture affordances/feedback and the character-select, plus a wireframe baseline.

- UI/UX M2:

  - M2U1 ⭐ Functional UI & Usability — character-select, match HUD, results and the (local/online) match-setup navigable unaided on the Native-Android target.

  - M2U2 ⭐ UX Validation & Final Polished UI — validated, polished gesture-combat UX tested with players on the Pixel 9a (does the no-button scheme actually read?).

- Art M1: 2 artists justified (≥6 fighters + animations + stages + items + VFX)

  - M1A1 ⭐ Art Bible / Proof of Concept (the martial-arts visual direction — tone, palette, character-identity language)

  - M1A2 Character Concepts & Model Sheets (the ≥6 fighters with distinct styles + silhouettes)

  - M1A3 Environment, Props & VFX Concepts (the detailed interactable stages, the throwable items, hit-spark VFX)

  - M1A4 UI Art Concepts & Typography (health/round HUD, character-select, gesture feedback)

  - M1A5 Animation Foundations (fighting key poses, attack/hurt/throw cycles — the fighter's lifeblood)

  - M1A6 Early Asset Production — Prototype Support

- Art M2:

  - M2A1 ⭐ Critical Asset Production & In-Engine Visual Quality

  - M2A2 Character Animation — Extensive (full move-sets, throws, environmental grabs, KOs across the roster)

  - M2A3 Environment Alive — Ambient Animation & Layering (living, interactable stages)

  - M2A4 UI Art — States & Feedback (hit/combo/round feedback states)

  - M2A5 VFX — Critical Effects & Transitions (impacts, item-throw effects, specials)

  - M2A6 Cutscenes & Storyboards (character intros / victory poses)

- TEAM M1:

  - M1TA1 ⭐ Overall Audio Experience — initial BGM/SFX from the week-5 needs list present & working in the prototype (stage BGM, hit/impact, whiff, item-pickup/throw, KO cues), suitable and correctly triggered.

  - M1TA2 ⭐ Audio Engine Functionality — data-driven audio pipeline (add/replace files without recompiling) + reliable multi-channel playback for overlapping fight SFX.

- TEAM M2:

  - M2TA1 ⭐ Overall Audio Experience — standard Games floor (stage BGM + hit / block / throw / special / KO / announcer SFX, ≥6 types), scaling with fight intensity.

  - M2TA2 ⭐ Audio Engine Functionality — audio properties de/serialised and the full playback functionality the build needs (multi-channel mixing; distinct hit/throw/special cues).

  - M2TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase (the hurtbox/frame debug editor), prototype demo, team post-mortem (wk14)

Generated by the Project Proposal Assessor skill · grounding: live folder (Project 2 Technical adjustments/) · references verified 2026-09-22.