# ScanIT - Team01

## ScanIT - Team01 (student proposal)

Assessment: 🔶 Fit with adjustments · Category: Social Media · Assessed: 2026-09-21 · Status: awaiting instructor approval

Proposal (as submitted): A native Android shopping assistant that identifies products, compares current prices across retailers, and suggests alternatives from vague requirements. Users scan a barcode/label or search conversationally (e.g. "small black headphones with strong bass under $150"), refine by budget/colour/size/features/brand, and contribute updated prices, availability and product info — a community-driven price database with review/verification before data becomes trusted. Kotlin provides the native Android shell/UI; the performance-critical search & recommendation core is C++ via JNI. Named features: camera-assisted product identification (barcode + OCR); conversational hybrid search (intent extraction, remembered preferences, follow-up questions); a real-time C++ recommendation engine (filter → compare → rank); and a CRUD/crowdsourced backend with multi-store price comparison. Custom tool: an ImGui interface to monitor/test components, change search parameters, trigger searches, view API responses and debug the backend. Focus is current prices (not historical tracking), with explanations of why each result matches.

Category note: filed under Social Media — the load-bearing C++ piece is a ranking/recommendation service over community-contributed content with moderation, which is the Social Media pool's spine (matching/ranking, search & discovery, moderation, Firebase). Runner-up category: CMS (the crowdsourced contribute → verify → trusted-data workflow), which lacks a ranking/recommendation goal and so fits less well.

Adjustments required for approval:

- Clear the 2D gate with a genuinely custom-rendered data-display surface. A native Kotlin app built purely from Android widgets/RecyclerViews would collapse into ordinary CRUD and fail the module's 2D requirement. Render at least the price-comparison / savings-breakdown view (retailer cards, savings pills, a simple price bar/plot) in OpenGL ES inside a GLSurfaceView, drawn by the C++/render layer — not stock widgets.

- The recommendation engine must be the team's own load-bearing C++ service. The filter → compare → rank → "explain the match" pipeline (and the ranking behind conversational refinement) must be benchmarked C++ the team wrote. A library/model may extract intents from the conversational query, but an external "AI"/LLM API must not be the engine that does the matching/ranking (category guard-rail: the backend cannot be someone else's service).

- Be realistic about live retailer prices. Real multi-retailer price APIs are mostly unavailable or paid, and scraping often violates terms of service. Base the project on the crowdsourced database + a seeded/mock (or legitimately available) retailer dataset; treat any live feed as a bonus, not a dependency.

References:

- ShopSavvy — Wikipedia (barcode-scanning shopping app: finds online & local stores, compares prices, shows reviews/deals)

- PriceRunner — Wikipedia (price-comparison service matching retailer prices against a backend DB via fuzzy auto-matching + manual admin verification)

- Google Lens — Wikipedia (camera-assisted product identification: reads barcodes/QR/labels and returns product & shopping results)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | ScanIT |
| --- | --- |
| External Database | ✅ |
| Authentication ⏭️ | ✅ |
| Analytics ⏭️ | 🔵 |
| Real-time C++ Simulation Loop and/or C++ Performant Service | ✅ |
| Application Communication | ✅ |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Back-end | ✅ |
| Custom Tools Development | ✅ |
| 2D Graphical Output | 🔶 |
| 3D (strong students only) | ❌ |
| Networking System | ✅ |

How each requirement applies:

Platform fit: Main: Native mobile — the project is a native Android app (Kotlin UI + the C++ core via JNI), camera-first and touch-first (device: Pixel 9a); the Native PC build is the development/debug and custom-tools vehicle (no web target this trimester). Extended: Firebase + Linux server set up by M2 (full use T2).

Front end: Scanner screen (camera), conversational/multimodal search bar, refine chips, and the multi-store price-comparison sheet (retailer cards, stock badges, savings pills) with a custom-rendered price/savings view; plus the crowdsourced contribute/verify screens (OpenGL ES for the custom data-display surface). Languages: Web — HTML/JS/CSS + C++→WASM (Emscripten, SDL2/3, OpenGL ES) for the PC dev/debug build; Native — Kotlin Native Android UI + C++ via JNI (Android Studio); OpenGL ES in a GLSurfaceView where realtime 2D is needed (no SDL on native).

Back end: The C++ recommendation service (filter → compare → rank + match-explanation), the conversational-query intent/preference model, a search/index over the product catalog, external-price API adapters and the timed refresh loop, plus the crowdsourced CRUD store with a moderation/verification pipeline. Languages: C++.
Backend scope: Local now, server-ready (T2) — Firebase for the crowdsourced DB; the Linux server seam set up & basic-tested by M2, full use in T2.

- Loop and/or service: the load-bearing piece is a performant C++ service — it parses the query (budget, product type, attributes), filters the catalog, compares candidates, ranks the best matches and decides when to ask a follow-up, plus a timed query loop that refreshes results/prices when data changes. This is genuine C++ information-retrieval work, not a database where clause or an external API call.

- Data-driven: products, variants, attributes, retailers, stock/price entries, matching weights and the conversational intent schema are all hot-reloadable JSON — no hard-coded catalog or ranking constants.

- 2D: the price-comparison / savings view is custom-rendered in OpenGL ES (retailer cards, stock badges, savings pills, a price bar) — the domain-adapted 2D surface (see adjustment 1). 3D: not needed. Networking: external retailer/price API calls + the crowdsourced-DB sync and (optional) push when a watched price changes.

- Custom tool: the ImGui monitoring/testing console — change search parameters, trigger searches, view API responses, watch system performance and debug the backend (PC-side); it doubles as the moderation/verification review surface.

- External DB: Firebase for the crowdsourced product/store/price database. Auth ⏭️: accounts for contributions and trust/attribution (safety-relevant for moderation). Analytics ⏭️: optional — which queries/products convert, to tune the ranker.

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the Social Media pool in milestone-goals-pool-per-category.pdf (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic

- Tech & dependencies

  - Tech: Web build: On the PC dev/debug build, C++17/20 with a fixed-timestep service loop driving the timed query/refresh pass and the recommendation pipeline; SDL2/3 for the dev harness, CMake, Git. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: None — foundation of this project.

  - Feeds into: Every other goal; the M1G9 recommendation engine and the timed refresh loop run on its tick.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System

- Tech & dependencies

  - Tech: C++ entity/registry with products, variants, attributes, retailers, price/stock entries, matching weights and the intent schema in JSON (nlohmann/json) with hot-reload.

  - Prerequisites: G1 (loop & update hooks).

  - Feeds into: M1G9 (scoring reads this model), M1G8 (Firebase syncs it), M2G11 (search index), M2G2 (the console edits it).

- G3 ⭐ Debugging, Profiling, Stress Test & CI

- Tech & dependencies

  - Tech: ImGui overlays for the ranker and query pipeline, Tracy profiling, Catch2 stress tests ranking a large synthetic catalog, GitHub Actions Windows+Linux matrix.

  - Prerequisites: G1 (loop to instrument).

  - Feeds into: M2G3 (CI hardening) and the latency budget M2G1 validates on-device.

- G9 Matching / Ranking Engine — Foundation — the load-bearing C++ recommender: filter → compare → rank products against the parsed requirements.

- Tech & dependencies

  - Tech: Priority queues and weighted scoring over product attributes (price, type, features), hard-constraint filtering (budget/compatibility), incremental re-ranking as preferences change (custom C++) — not a database query.

  - Prerequisites: G2 (product/attribute model), G1 (tick).

  - Feeds into: M2G8 (recommendations II + match-explanation), M2G11 (search), the comparison sheet.

- G6 Custom 2D UI Rendering — the multi-store price-comparison / savings view rendered custom (satisfies the 2D gate).

- Tech & dependencies

  - Tech: Web build: SDL2/3 renderer or OpenGL ES, GLSL, FreeType (text), stb_image for the retailer cards, stock badges, savings pills and a price bar on the PC dev build. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (shell & loop).

  - Feeds into: The price-comparison sheet; M2G6 moderation views reuse the widget layer.

- G8 Firebase Integration — Identity & Data — the crowdsourced product/store/price database (CRUD) and accounts.

- Tech & dependencies

  - Tech: Firebase Auth, Firestore/Realtime DB for products/stores/prices/contributions, REST API from C++ and the JS/Kotlin SDK on the front-end.

  - Prerequisites: G2 (data model to sync).

  - Feeds into: M2G6 (moderation pipeline), M2G8 (reputation/trust as a ranking signal).

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation

- Tech & dependencies

  - Tech: Web build: Tracy profiling of ranking/search, ASan on MSVC, memory pools for the catalog/index, and validation on the PC dev build; Linux server set up (account + software + basic connectivity test) by M2. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI; validate ranking/search latency and the GLSurfaceView comparison view on the Pixel 9a.

  - Prerequisites: All M1 goals (hardens the M1 codebase).

  - Feeds into: The native Android deliverable and headroom for large catalogs on-device.

- G2 ⭐ Content Editor — Core — the ImGui monitoring/testing console + the moderation/verification review surface: change search params, trigger searches, view API responses, edit catalog data, action contributions.

- Tech & dependencies

  - Tech: C++ + Dear ImGui, JSON serialization, undo/redo command stack; panels to tune matching weights, inspect API responses and review/verify/correct crowdsourced entries.

  - Libraries/Software: Dear ImGui, nlohmann/json, the project's SDL2/3/OpenGL ES renderer (live result preview).

  - Prerequisites: G2 (data model), M1G9 (engine to drive/inspect).

  - Feeds into: M2G8 (weights it tunes), M2G6 (moderation actions applied through it).

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: Web build: CMake presets, clang-format + clang-tidy gates, packaging of the PC dev build artifact via GitHub Actions. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI) packaging of the Android APK/AAB; OpenGL ES in a GLSurfaceView where realtime 2D is needed — no SDL on native.

  - Prerequisites: G3 (CI and test foundation).

  - Feeds into: Release/showcase builds of every ScanIT goal.

- G8 Ranking / Matching Engine II — recommendations + "why it matches": conversational refinement, alternatives and explanations.

- Tech & dependencies

  - Tech: Scoring models (weighted features, cosine similarity over attribute/feature vectors), candidate generation, evaluation metrics, and a match-explanation trace; reputation/trust of a price entry as a ranking signal.

  - Prerequisites: M1G9 (ranking foundation), M1G8 (data).

  - Feeds into: The recommendation feed, alternatives, and the "why this matches" explanation.

- G11 Search & Discovery Engine — the conversational/hybrid search: parse the query, index the catalog, retrieve candidates.

- Tech & dependencies

  - Tech: Incremental inverted index, TF-IDF ranking and a custom query parser (C++) that extracts budget/type/attributes from natural language and feeds the ranker; barcode/OCR results enter the same pipeline.

  - Prerequisites: M1G2 (content model), M1G9 (ranker).

  - Feeds into: The search bar, refine flow and follow-up questions.

- G6 Content Moderation Dashboard & Pipeline — the crowdsourced review/verify/correct/report workflow that turns contributions into trusted data.

- Tech & dependencies

  - Tech: Validation filters (C++), a contribution/report queue in Firestore, and a dashboard (ImGui or front-end) for community/admin review, verify, correct and reject.

  - Prerequisites: M1G2 (content model), M1G8 (Firebase identity/data).

  - Feeds into: Trusted price/product data; M2G8 (trust as a ranking signal).

(Proposed new pool goal (requires instructor approval): Camera Capture & OCR/Barcode Pipeline — camera frame capture, barcode decode and label/model-number OCR feeding the shared search pipeline; the Social Media pool has no vision goal, so the camera-assisted identification feature would either be a new appended pool goal or folded into M1G2/M2G11. The three picks above stand regardless.)

### Track Goals & Team Composition

Team composition (set by instructor): 6 CS + 1 Design + 0 Art (7) — ScanIT is a UX-heavy utility app (scanner, conversational search + refine, the multi-store comparison sheet, the crowdsourced contribute/verify flows), and the visual surface (icons, store-logo placeholders, stock badges, savings pills) is UI-art the designer owns — there is no character/illustration production, so 0 artists (rules: min 1 Design mandated, max 9 total, D+A ≤ 3; see team-formation.pdf). With 0 artists, the designer takes the D11 conditional as a real graded Design goal each milestone (M1 Art Proof of Concept / M2 Art Implementation Quality) — the last Design goal each milestone. Note: this is the solo-designer + 0-artist case the design pool flags — one designer now carries the full 4-goals-per-milestone Design + UI/UX load and the D11 art surface, which is a heavy load for a UX-heavy app; a 2nd designer would relieve it if the team can, and the instructor should confirm which conditional bends if the load is too tight.

Track goals — suggested Design / UI-UX / Art / TEAM picks for this project; deliverables & quality ladders live in the track pool documents.

- Design M1:

  - M1D1 ⭐ Features Design Document (the scan → search → refine → compare → contribute product spec, the conversational + crowdsourced USP, scope sign-off)

  - M1D2 Core-Loop Interactive Prototype (Figma flow: scan/search → refine chips → price-comparison sheet → contribute)

  - M1D11 Art Proof of Concept (conditional — no artist: icon set, store-logo/badge visual language, UI style guide)

- Design M2:

  - M2D1 ⭐ Features Design Iteration & Showcase Readiness

  - M2D11 Art Implementation Quality (conditional — no artist: UI art/icons implemented to standard in the build)

- UI/UX M1 (graded by the UI/UX instructor):

  - M1U1 ⭐ UI Standards & Wireframe Baseline — the scanner, search, comparison and contribute screens.

- UI/UX M2:

  - M2U1 ⭐ Functional UI & Usability — the required screens navigable unaided on the mobile target.

  - M2U2 ⭐ UX Validation & Final Polished UI — validated, polished comparison sheet and search/refine flow.

- Art: 0 artists — the art surface is covered by the D11 conditionals, taken as Design goals by the single designer (see Design M1/M2).

- TEAM M1:

  - M1TA1 ⭐ Overall Audio Experience — light UI/scan feedback SFX and optional subtle ambience from the week-5 needs list, present & working in the prototype (scan confirm, result ready, error), suitable and correctly triggered. Audio is not load-bearing here — a lecturer waiver on scope may apply.

  - M1TA2 ⭐ Audio Engine Functionality — data-driven audio pipeline (add/replace files without recompiling) + reliable multi-channel playback for overlapping UI SFX.

- TEAM M2:

  - M2TA1 ⭐ Overall Audio Experience — the standard floor tailored down for a utility app (scan/confirm/error SFX + optional ambience in the showcase build).

  - M2TA2 ⭐ Audio Engine Functionality — audio properties de/serialised and the full playback functionality the build needs (multi-channel mixing for stacked UI cues).

  - M2TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase (the ImGui console), prototype demo, team post-mortem (wk14)

Generated by the Project Proposal Assessor skill · grounding: live folder (Project 2 Technical adjustments/) · references verified 2026-09-21.