# Katabasis

## Katabasis (student proposal)

Assessment: ✅ Fit · Category: Games · Assessed: 2026-09-21 · Status: awaiting instructor approval

Proposal (as submitted): Katabasis is a level-based macabre-themed RPG where players control three characters in turn-based battles. At the start of each battle, players assign a card to each character granting offensive/defensive abilities; then, based on each character's individual action value, players tap and drag from each character across enemies to chain attacks. Named technical features: a decision-tracking enemy AI that attacks automatically, evaluates the player's likely next action and counters it to force optimal play; a level editor for asset placement and building scenes; a custom particle-effect (VFX) inspector (spawn rate, color-over-time, scale); and a gesture input system (swipes, multi-finger triggers). Load-bearing C++: a real-time combat simulation loop holding a stable update rate across multiple enemies, AI behaviours, environment, repeated attacks and effects on target Android devices; and static memory allocation & pooling (a fixed number of enemies/particles/assets allocated at level load and recycled). Tools: a level editor (scenes, parallax, show/hide images), a particle-effect inspector (sliders for particle patterns), and an asset importer & optimization pipeline (import .mp3/.png etc., convert to engine format, compress). Built for Android — C++ rendering via OpenGL ES, connected to a Kotlin app through JNI. Design features: ≥5 turn-based combat encounters with designed enemy layouts; ≥5 ability cards; ≥3 deployable units with individual action values; and the tap-and-drag chain-attack system.

Note (module completeness): the proposal doesn't mention an External Database or accounts, but the module mandates Firebase as the external DB — plan to persist progress / unlocked cards / level records there (a standard, small addition; see the External Database row + M1G12-style integration). Not a category concern; just build it in.

References:

- Slay the Spire on Steam (the benchmark card-driven turn-based combat RPG — assign cards that grant abilities, then resolve attacks against a lineup of enemies — the card-ability-per-turn precedent)

- Darkest Dungeon on Steam (a macabre/gothic turn-based party RPG — lead a small party through level-based encounters with an innovative strategic turn system — the macabre-theme + party-turn-based precedent)

- Honkai: Star Rail — "Follow-Up Attack" (a turn-based combat system where each character's action value governs turn order and abilities chain follow-up attacks across enemies — the action-value + chain-attack precedent)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | Katabasis |
| --- | --- |
| External Database | ✅ |
| Authentication ⏭️ | 🔵 |
| Analytics ⏭️ | 🔵 |
| Real-time C++ Simulation Loop and/or C++ Performant Service | ✅ |
| Application Communication | ✅ |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Back-end | ✅ |
| Custom Tools Development | ✅ |
| 2D Graphical Output | ✅ |
| 3D (strong students only) | ❌ |
| Networking System | 🔵 |

How each requirement applies:

Platform fit: Main: Native mobile (Native Android — C++ via JNI rendering through OpenGL ES, Kotlin app shell; device: Pixel 9a) — the tap-and-drag chain and gesture input are touch-first; the Native PC build is the development/tools vehicle (the level editor, particle inspector and asset importer). Extended: Firebase + a Linux server the team sets up by M2 (full use T2) for accounts and progress/card-unlock persistence.

Front end: A 2D macabre renderer — the three characters, the enemy layouts, parallax scenes, the card-assignment UI, the action-value/turn HUD, the tap-and-drag chain-target overlay, and the particle VFX. Languages: Native — Kotlin Native Android UI + the C++ engine via JNI (Android Studio); OpenGL ES for the realtime 2D in a GLSurfaceView; Web/desktop — SDL2/3 + OpenGL ES for the PC dev/tools build.

Back end: The real-time C++ combat simulation loop (turn/action-value resolution, card abilities, chain-attack targeting, the decision-tracking enemy AI, particle updates), with static allocation + object pooling for enemies/particles/assets; plus Firebase for accounts + progress persistence. Languages: C++ (engine); Firebase-backed services on the Extended tier.
Backend scope: Local now, server-ready (T2) — the accounts / progress-persistence seam set up & basic-tested by M2, full use in T2.

- Loop and/or service: the C++ loop is load-bearing — it resolves the action-value turn order, applies card abilities, executes the tap-and-drag chain attacks, runs the decision-tracking enemy AI and updates particles, holding a stable rate on Android with static allocation + pooling.

- Data-driven: cards (≥5), characters/units (≥3, with action values), enemies and their layouts, encounters (≥5) and particle-effect definitions are all data — a new card, enemy or encounter is a data change (authored via the editor tools).

- 2D: the macabre renderer, parallax scenes, the chain-target overlay, the card/turn UI and the particle VFX (custom-rendered). 3D: not needed. Networking: single-player; accounts/progress persistence is async client↔︎cloud (Application Communication ✅), so a Networking System is optional (🔵).

- Custom tool: three — the level editor (scenes/parallax/asset placement), the particle-effect inspector (spawn rate / color-over-time / scale sliders), and the asset importer & optimization pipeline (import + convert + compress).

- External DB: progress, unlocked cards and level records (Firebase — add this per the module). Auth ⏭️: optional accounts. Analytics ⏭️: optional — encounter win/loss + card usage for balancing.

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the Games pool in milestone-goals-pool-per-category.pdf (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic — the combat loop (action-value turns) + the gesture input system.

- Tech & dependencies

  - Tech: Web build: SDL2/3 window + a real-time C++ loop resolving action-value turn order, card abilities and the tap-and-drag chain, with a gesture input system (swipes, multi-finger triggers); C++17/20, CMake, Git. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: None — foundation of this project.

  - Feeds into: Every other goal; the enemy AI (M1G8) and particles (M1G13) run on its tick.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System

- Tech & dependencies

  - Tech: Entity/component model with cards, characters/units (+ action values), enemies + layouts, encounters and particle-effect definitions in hot-reloadable JSON — a new card/enemy/encounter is a data change.

  - Prerequisites: G1 (loop & entity hooks).

  - Feeds into: M2G2 (the level editor), M2G13 (card/chain systems), M1G8 (enemy/AI data).

- G3 ⭐ Debugging, Profiling, Stress Test & CI

- Tech & dependencies

  - Tech: ImGui overlays (turn/action-value state, AI decisions, pool usage), Tracy profiling of a full encounter with many enemies + particle bursts to hold a stable rate on Android, Catch2 tests for the turn/chain resolution and data loading, on a GitHub Actions Windows+Android matrix.

  - Prerequisites: G1 (loop to instrument).

  - Feeds into: M2G3 (CI hardening); the static-pooling budget M2G1 validates.

- G4 2D Graphics — the macabre renderer + parallax scenes + the chain-target overlay.

- Tech & dependencies

  - Tech: Web build: Sprite/tile renderer (characters, enemies, parallax backgrounds), a camera, batching, the tap-and-drag chain overlay and the card/turn HUD; SDL2/3/OpenGL ES, GLSL, stb_image, FreeType. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (loop & window).

  - Feeds into: M2G4 (advanced VFX/lighting); every visible frame; the level editor shares this renderer.

- G8 Enemy AI & Pathfinding — the decision-tracking enemy AI (evaluate the player's likely next action and counter it).

- Tech & dependencies

  - Tech: A decision model that scores the player's available actions, predicts the highest-value one and picks a counter (minimax/heuristic search over the turn state), auto-attacking and adapting per turn; tuned from data (custom C++).

  - Prerequisites: G1 (tick, turn state), G2 (enemy/ability data).

  - Feeds into: M2G10 (advanced AI + boss behaviour); the "forces optimal play" design pillar.

- G13 Particle & VFX System — the custom particle system behind the VFX inspector (spawn rate, color-over-time, scale), object-pooled.

- Tech & dependencies

  - Tech: A pooled particle system (emitters, forces, color/scale-over-lifetime) driven by data so the inspector's sliders map to particle parameters, sized to hold a stable rate under combat bursts.

  - Prerequisites: G1 (loop), G4 (rendering).

  - Feeds into: M2G6 (the particle inspector tool); the attack/ability VFX.

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation — static allocation + pooling and on-device validation.

- Tech & dependencies

  - Tech: Web build: Static allocation + object pools for enemies/particles/assets (allocated at level load, recycled in play), Tracy profiling of a heavy encounter, ASan on MSVC, and on-device validation (Pixel 9a); the Firebase/Linux-server seam (accounts + progress) set up (account + software + basic connectivity test) by M2. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: All M1 goals (hardens the M1 codebase).

  - Feeds into: The Native-Android deliverable + a stable rate under particle-heavy combat.

- G2 ⭐ Content Editor — Core (Level Editor) — build scenes: asset placement, parallax layers, show/hide images.

- Tech & dependencies

  - Tech: Dear ImGui + the shared renderer: place assets, arrange parallax layers, toggle image visibility and lay out enemy encounters, with round-trip JSON serialization, live preview and undo/redo.

  - Libraries/Software: Dear ImGui, nlohmann/json, the project's SDL2/3/OpenGL ES renderer (preview).

  - Prerequisites: G2 (scene/encounter data), M1G4 (renderer).

  - Feeds into: All level content; the custom-tools showcase.

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: Web build: CMake presets, clang-format + clang-tidy gates, reproducible Windows + Android Debug builds, tests (turn/chain resolution, AI, data loading) and packaging via GitHub Actions; the asset importer/optimization pipeline can run as a CI step. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G3 (CI & test foundation).

  - Feeds into: Release/showcase builds of every goal.

- G6 Content Editor — Advanced Tool Features (Particle VFX Inspector) — sliders for spawn rate, color-over-time and scale, with live preview.

- Tech & dependencies

  - Tech: Dear ImGui inspector exposing the M1G13 particle parameters as sliders (spawn rate, color-over-time gradient, scale curve), with live preview and JSON save/load of effect presets.

  - Prerequisites: M1G13 (the particle system), M2G2 (editor patterns).

  - Feeds into: Fast VFX authoring without code; the content showcase.

- G10 AI — Advanced — the decision-tracking counter-AI matured (deeper look-ahead, boss/enemy tiers).

- Tech & dependencies

  - Tech: Behaviour trees + deeper heuristic/minimax look-ahead over the turn state for the counter-AI, difficulty tiers and distinct enemy roles, tuned from data.

  - Prerequisites: M1G8 (the decision-tracking AI foundation).

  - Feeds into: The ≥5 encounters + any boss; the "optimal play" pressure at showcase.

- G13 Gameplay Systems II — the card / action-value / tap-and-drag chain-attack system matured.

- Tech & dependencies

  - Tech: C++ systems over the ECS for the ≥5 card abilities (offensive/defensive), the per-unit action-value economy governing chain frequency, and the tap-and-drag chain resolution across enemies; balancing-data-driven.

  - Prerequisites: M1G2 (card/unit data), M1G1 (chain input/loop).

  - Feeds into: The core combat depth at showcase; T2 card/encounter expansion.

### Track Goals & Team Composition

Recommended composition: 6 CS + 1 Design + 2 Art (9) — a macabre RPG reads by its characters, enemies, cards and scenes: three characters, ≥5 enemies with designed layouts, ≥5 card illustrations, macabre parallax environments and the attack VFX are a large art surface, so two artists carry it; a single designer owns the card-ability design, the action-value/chain-attack systems, the ≥5 encounters and the counter-AI difficulty design (rules: min 1 Design mandated, max 9 total, D+A ≤ 3; see team-formation.pdf). If the card/encounter/balance systems outgrow one designer, trade the 2nd artist for a 2nd designer. Scope note (advisory): a real-time combat loop + decision-tracking AI + card/chain systems + three editor tools + pooling is a full but well-structured scope — the action-value turn combat with the chain attack, ~3 cards, the counter-AI and the level editor is the M1/M2 floor; the full card set, all encounters, the particle inspector and the asset pipeline are the stretch.

Track goals — suggested Design / UI-UX / Art / TEAM picks for this project; deliverables & quality ladders live in the track pool documents.

- Design M1:

  - M1D1 ⭐ Features Design Document (the card + action-value + chain-attack combat, the macabre theme and the level-based encounter structure; primary benchmark e.g. Slay the Spire / Honkai: Star Rail, with a Singapore benchmark for the local-awareness criterion)

  - M1D2 Core Gameplay Loop Prototype (a greybox proving assign-card → action-value turn → tap-and-drag chain is satisfying) · prototype in Unity

  - M1D6 Systems & Economy Design (the ≥5 card abilities, the per-unit action-value economy governing chain frequency, and the enemy-layout/encounter design — every system with a purpose)

- Design M2:

  - M2D1 ⭐ Features Design Iteration & Showcase Readiness

  - M2D3 Systems Balance & Tuning — Data-Driven (card/action-value/enemy balance and the counter-AI difficulty via the team's JSON, no code changes)

- UI/UX M1 (graded by the Design instructor for the Games category):

  - M1U1 ⭐ UI Standards & Wireframe Baseline — readability standards for the card-assignment UI, the action-value/turn order and the tap-and-drag chain-target affordance.

- UI/UX M2:

  - M2U1 ⭐ Functional UI & Usability — battle, card-assignment, chain-target and results screens navigable unaided on the Native-Android target.

  - M2U2 ⭐ UX Validation & Final Polished UI — validated, polished combat + chain UX tested with players on the Pixel 9a.

- Art M1: 2 artists justified (3 characters + enemy roster + cards + macabre scenes + VFX)

  - M1A1 ⭐ Art Bible / Proof of Concept (the macabre visual direction — palette, tone, card frame language)

  - M1A2 Character Concepts & Model Sheets (the 3 playable characters + the ≥5 enemy types)

  - M1A3 Environment, Props & VFX Concepts (the macabre parallax scenes + the attack/ability VFX concepts)

  - M1A4 UI Art Concepts & Typography (card art/frames, action-value/turn HUD, battle UI)

  - M1A5 Animation Foundations (character attack/chain, enemy idle/attack, hit reactions)

  - M1A6 Early Asset Production — Prototype Support

- Art M2:

  - M2A1 ⭐ Critical Asset Production & In-Engine Visual Quality

  - M2A2 Character Animation — Extensive (character/enemy attack, chain, counter and death animations)

  - M2A3 Environment Alive — Ambient Animation & Layering (living macabre parallax scenes)

  - M2A4 UI Art — States & Feedback (card-assigned / chain-target / counter states)

  - M2A5 VFX — Critical Effects & Transitions (the card/ability effects, chain-attack impacts — authored in the particle inspector)

  - M2A6 Cutscenes & Storyboards (the macabre level intros / story beats)

- TEAM M1:

  - M1TA1 ⭐ Overall Audio Experience — initial BGM/SFX from the week-5 needs list present & working in the prototype (macabre BGM, card-assign, attack, chain-hit, counter and defeat cues), suitable and correctly triggered.

  - M1TA2 ⭐ Audio Engine Functionality — data-driven audio pipeline (add/replace files without recompiling) + reliable multi-channel playback for overlapping combat SFX.

- TEAM M2:

  - M2TA1 ⭐ Overall Audio Experience — standard Games floor (macabre BGM + card / attack / chain / counter / enemy / defeat SFX, ≥6 types), scaling with combat intensity.

  - M2TA2 ⭐ Audio Engine Functionality — audio properties de/serialised and the full playback functionality the build needs (multi-channel mixing; a distinct chain/counter cue).

  - M2TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase (the level editor + particle inspector), prototype demo, team post-mortem (wk14)

Generated by the Project Proposal Assessor skill · grounding: live folder (Project 2 Technical adjustments/) · references verified 2026-09-21.