# Market Mayhem - Team23

## Market Mayhem - Team23 (student proposal)

Assessment: ✅ Fit · Category: Games · Assessed: 2026-09-22 · Status: awaiting instructor approval

Proposal (as submitted): Market Mayhem is a 2D top-down single-player combat racing game. The player is in a supermarket with a grocery list and a trolley, travelling around to collect the listed items; whoever completes their list and reaches the cashier first wins. The player and 3 NPCs can crash into one another to knock items to the floor, steal them, and immobilise each other temporarily; each item (including grocery-list items) has different effects to boost the player or sabotage others. Named load-bearing C++: a game loop holding a stable step with multiple shoppers each with their own AI, inventories, physics and values (speed, acceleration, heat gauges, etc.), running deterministically. Named technical features: Enemy AI & Pathfinding (other shoppers collect items they need or crash into the player while avoiding walls); a real-time physics engine handling multiple shoppers moving + crashing; movement physics mimicking vehicle controls (joystick, gear shifting, drifting); and item effects affecting runtime logic (many items, each with its own effect). Tool: a modular effect system — a reusable framework (e.g. a custom effects editor) to handle the real-time logic for item effects. Design features: trolleys with acceleration/braking/crashing; items with special effects; the supermarket + item aisles to collect from; and grocery lists that track collected items. Team: 6 CS + 1 Design + 1 Artist.

Note (module completeness): the proposal doesn't name a platform — the joystick/vehicle controls are touch-friendly, so it's planned as a mobile build (Native Android, Pixel 9a; a Web-on-mobile build is a viable alternative). It also doesn't mention an External Database or accounts, but the module mandates Firebase — plan to persist progress / high scores / unlocks there (a standard, small addition; see the External Database row + M1G12-style integration). Neither is a category concern.

References:

- Mario Kart 8 Deluxe — drifting & items guide (Nintendo Life) (the benchmark combat kart-racer: pick up items to boost yourself or sabotage rivals, drift for boosts, and knock opponents aside — the item-effects + drift + combat-racing precedent)

- Micro Machines — Wikipedia (a top-down racer where you drive small vehicles around cluttered environments, weaving past obstacles and knocking rivals off course — the top-down combat-racing precedent)

- Supermarket Sweep — Wikipedia (the frantic timed race to grab grocery items from supermarket aisles — the grocery-list-race + supermarket-setting precedent)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | Market Mayhem |
| --- | --- |
| External Database | ✅ |
| Authentication ⏭️ | 🔵 |
| Analytics ⏭️ | 🔵 |
| Real-time C++ Simulation Loop and/or C++ Performant Service | ✅ |
| Application Communication | ✅ |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Back-end | ✅ |
| Custom Tools Development | ✅ |
| 2D Graphical Output | ✅ |
| 3D (strong students only) | ❌ |
| Networking System | 🔵 |

How each requirement applies:

Platform fit: Main: Native mobile (Native Android — C++ engine via JNI rendering through OpenGL ES in a GLSurfaceView, Kotlin app shell; device: Pixel 9a) — joystick + gear/drift controls are touch-first; a Web-on-mobile (Emscripten→WASM) build is a viable alternative. The Native PC build is the dev/tools vehicle (the custom effects editor). Extended: Firebase + a Linux server the team sets up by M2 (full use T2) for progress / high-score / unlock persistence.

Front end: A 2D top-down renderer — the supermarket + aisles, the player + 3 NPC trolleys, the items, crash/effect VFX, and the grocery-list + heat-gauge/effect HUD. Languages: Native — Kotlin Native Android UI + the C++ engine via JNI (Android Studio); OpenGL ES for the realtime 2D in a GLSurfaceView; some screens (menus) can be pure Native UI. Web/desktop — SDL2/3 + OpenGL ES for the PC dev/tools build.

Back end: The deterministic real-time C++ engine — the fixed-timestep loop over the player + 3 NPC shoppers (each with AI, inventory, physics + values like speed/acceleration/heat), the vehicle movement + crash physics, the enemy AI + wall-avoiding pathfinding, and the modular item-effect system driving runtime logic — plus Firebase for progress/scores. Languages: C++ (engine); Firebase-backed services on the Extended tier.
Backend scope: Local now, server-ready (T2) — the progress/score seam set up & basic-tested by M2, full use in T2.

- Loop and/or service: the deterministic C++ loop is the heart — it advances four shoppers (each with AI, inventory, physics + heat/speed values), resolves trolley movement + crashes, and applies item effects to the runtime logic at a stable step.

- Data-driven: the item catalogue + their effects, the grocery lists, the supermarket layout/aisles and shopper stats (speed/accel/heat) are all data — a new item, effect or list is a data change (authored in the effects editor).

- 2D: the top-down supermarket renderer, trolleys, items, crash/effect VFX and the grocery/heat HUD (custom-rendered). 3D: not needed.

- Custom tool: the modular effect system / custom effects editor — author and wire item effects (boost/sabotage/steal/immobilise) as reusable, data-driven modules without hard-coding each in the engine.

- Networking: single-player (player vs 3 AI), so a Networking System is optional (🔵). External DB: progress/high-scores/unlocks (Firebase — add per the module). Auth ⏭️ / Analytics ⏭️: module-deferred to T2 (🔵).

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the Games pool in milestone-goals-pool-per-category.pdf (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic — the deterministic loop over 4 shoppers + the joystick/gear/drift input.

- Tech & dependencies

  - Tech: Web build: SDL2/3 window + a deterministic fixed-timestep C++ loop advancing the player + 3 NPC shoppers (each with AI, inventory, physics + values), with joystick + gear-shift/drift input; C++17/20, CMake, Git. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: None — foundation of this project.

  - Feeds into: Every other goal; the physics (M1G5) and AI (M1G8) run on its tick; the effect system (M2G2) hooks its runtime logic.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System

- Tech & dependencies

  - Tech: An entity/component model with items + their effects, grocery lists, the supermarket layout/aisles and shopper stats (speed/accel/heat) in hot-reloadable JSON — a new item, effect or list is a data change.

  - Prerequisites: G1 (loop & entity hooks).

  - Feeds into: M2G2 (the effects editor), M2G13 (the item-effect + inventory systems), M1G8 (AI data).

- G3 ⭐ Debugging, Profiling, Stress Test & CI

- Tech & dependencies

  - Tech: ImGui overlays (shopper AI state, inventories, physics/heat, collisions), Tracy profiling of a 4-shopper crash-heavy scene to hold the step, Catch2 tests (determinism, collision, effect application, data loading), on a GitHub Actions matrix.

  - Prerequisites: G1 (loop to instrument).

  - Feeds into: M2G3 (CI hardening); the effect-system verification.

- G4 2D Graphics — the top-down supermarket, trolleys, items and crash/effect VFX.

- Tech & dependencies

  - Tech: Web build: A sprite/tile renderer for the supermarket + aisles, the 4 trolleys, items, crash/effect VFX, and the grocery/heat HUD, with a camera; SDL2/3/OpenGL ES, GLSL, stb_image, FreeType. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (loop & window).

  - Feeds into: M2 juice/VFX; every visible frame.

- G5 Physics & Collision — the vehicle movement + crashing physics.

- Tech & dependencies

  - Tech: A C++ physics system — trolley acceleration/braking/drifting (vehicle-like handling), collision + impulse for crashes that knock items loose and immobilise, broadphase for the 4 shoppers + aisles; GLM math, deterministic.

  - Prerequisites: G1 (loop & tick), G2 (shopper stats).

  - Feeds into: M2G11 (advanced crash/drift physics); the crash/steal/immobilise mechanics.

- G8 Enemy AI & Pathfinding — the NPC shoppers (collect items, crash the player, avoid walls).

- Tech & dependencies

  - Tech: A* / flow-field pathfinding around the aisles (wall-avoiding) with a decision layer choosing to fetch a needed item or ram the player, tuned from data; deterministic per shopper (custom C++).

  - Prerequisites: G1 (tick), G2 (shopper/item data), G5 (movement).

  - Feeds into: M2G10 (advanced AI — smarter tactics + difficulty); the "3 NPCs" opponents.

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation — hold the step under crash-heavy play + the persistence seam.

- Tech & dependencies

  - Tech: Web build: Memory pools for items/effects/particles, Tracy profiling of a 4-shopper crash-heavy scene, ASan on MSVC, and on-device validation (Pixel 9a); the Firebase/Linux-server seam (progress/scores) set up (account + software + basic connectivity test) by M2. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: All M1 goals (hardens the M1 codebase).

  - Feeds into: The Native-Android deliverable + a stable crash-heavy race.

- G2 ⭐ Content Editor — Core (Modular Effects Editor) — author item effects as reusable data-driven modules.

- Tech & dependencies

  - Tech: Dear ImGui + the shared runtime: define item effects (boost/sabotage/steal/immobilise) as composable modules with parameters, wire them to items, and round-trip JSON, with live preview and undo/redo — no hard-coding each effect in the engine.

  - Libraries/Software: Dear ImGui, nlohmann/json, the project's renderer (preview).

  - Prerequisites: G2 (item/effect data model), M1G1 (runtime hooks).

  - Feeds into: Fast effect/item authoring; the custom-tools showcase.

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: Web build: CMake presets, clang-format + clang-tidy gates, reproducible Windows + Android builds, tests (determinism, collision, effect application, data loading) and packaging via GitHub Actions. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G3 (CI & test foundation).

  - Feeds into: Release/showcase builds of every goal.

- G10 AI — Advanced (Smarter Shopper Tactics & Difficulty) — the 3 NPCs matured.

- Tech & dependencies

  - Tech: Behaviour trees / utility AI weighing fetch-item vs sabotage vs flee, item/effect usage, target selection, and difficulty tiers (aggression, reaction, routing), tuned from data.

  - Prerequisites: M1G8 (AI & pathfinding foundation).

  - Feeds into: A satisfying single-player challenge; the "different behaviours" per shopper.

- G11 Physics — Advanced (Crash & Drift Maturity) — the crashing/drifting deepened.

- Tech & dependencies

  - Tech: Constraint/materials + continuous collision for high-speed crashes (no tunnelling), refined drift/handling curves, and item-scatter/knockback physics on collision; deterministic.

  - Prerequisites: M1G5 (physics & collision).

  - Feeds into: The satisfying crash/steal feel; the vehicle game-feel.

- G13 Gameplay Systems II — the item-effect system + inventories + grocery list + win condition.

- Tech & dependencies

  - Tech: C++ systems over the entity/data model: the modular item effects applied to runtime logic (boost/sabotage/steal/immobilise), per-shopper inventories, the grocery-list tracking + cashier win condition, and the heat-gauge economy; balancing-data-driven via the effects editor.

  - Prerequisites: M1G2 (item/effect data), M1G1 (loop/runtime hooks).

  - Feeds into: The core game depth at showcase; T2 item/mode expansion.

### Track Goals & Team Composition

Recommended composition: 6 CS + 1 Design + 1 Art (8) — as proposed, and well-matched: a top-down combat racer has a contained but real art surface (the supermarket + aisles, the 4 trolleys/shoppers, the item icons, crash/effect VFX, UI) that one artist can carry, while a single designer owns the FDD, the vehicle game-feel, the item-effect catalogue + boost/sabotage balance and the AI difficulty (rules: min 1 Design mandated, max 9 total, D+A ≤ 3; see team-formation.pdf). If the item/effect content outgrows one designer, consider a 2nd designer. Scope note (advisory): a deterministic 4-shopper loop + vehicle/crash physics + wall-avoiding AI + a modular effect system is a solid, well-contained single-player scope — the trolley handling + crashing, 2-3 items with effects, one supermarket and basic NPC AI is the M1/M2 floor; the full item roster, the smart per-shopper AI tactics and the polished effects editor are the stretch. The modular effect system is the smartest lever — it lets the team add items as data rather than engineering each; get its architecture right early.

Track goals — suggested Design / UI-UX / Art / TEAM picks for this project; deliverables & quality ladders live in the track pool documents.

- Design M1:

  - M1D1 ⭐ Features Design Document (the combat-grocery-racing USP, the trolley controls, the item-effect boost/sabotage system, the grocery-list-to-cashier win; primary benchmark e.g. Mario Kart / Micro Machines, plus a Singapore benchmark)

  - M1D4 Game Feel & Touch Interaction Specification (the joystick + gear-shift + drift trolley controls, crash feel, hit-stop and feedback — as tunable data)

  - M1D6 Systems & Economy Design (the item-effect catalogue — boost/sabotage/steal/immobilise — the heat-gauge economy and the balance across items — every system with a purpose)

- Design M2:

  - M2D1 ⭐ Features Design Iteration & Showcase Readiness

  - M2D3 Systems Balance & Tuning — Data-Driven (item/effect + AI-difficulty + handling balance via the effects editor's JSON, no code changes)

- UI/UX M1 (graded by the Design instructor for the Games category):

  - M1U1 ⭐ UI Standards & Wireframe Baseline — readability standards for the grocery-list tracker, the heat-gauge/effect HUD, the minimap/aisles and the controls, plus a wireframe baseline.

- UI/UX M2:

  - M2U1 ⭐ Functional UI & Usability — the race HUD, grocery list, results and menus navigable unaided on the Native-Android target.

  - M2U2 ⭐ UX Validation & Final Polished UI — validated, polished trolley-control + crash/effect UX tested with players on the Pixel 9a.

- Art M1: 1 artist (supermarket + trolleys/shoppers + items + VFX + UI)

  - M1A1 ⭐ Art Bible / Proof of Concept (the chaotic-supermarket visual direction — tone, palette, trolley/shopper identity language)

  - M1A2 Character Concepts & Model Sheets (the player + 3 NPC shoppers/trolleys)

  - M1A3 Environment, Props & VFX Concepts (the supermarket + aisles, the item set, and the crash/effect VFX)

- Art M2:

  - M2A1 ⭐ Critical Asset Production & In-Engine Visual Quality

  - M2A2 Character Animation — Extensive (trolley drift/crash, shopper reactions, immobilise/steal moments)

  - M2A5 VFX — Critical Effects & Transitions (crashes, item-effect activations, boosts, item-scatter)

- TEAM M1:

  - M1TA1 ⭐ Overall Audio Experience — initial BGM/SFX from the week-5 needs list present & working in the prototype (supermarket BGM, trolley engine/drift, crash, item-pickup, effect-activate and list-complete cues), suitable and correctly triggered.

  - M1TA2 ⭐ Audio Engine Functionality — data-driven audio pipeline (add/replace files without recompiling) + reliable multi-channel playback for a busy 4-shopper scene.

- TEAM M2:

  - M2TA1 ⭐ Overall Audio Experience — standard Games floor (supermarket BGM + trolley / crash / pickup / effect / sabotage / win SFX, ≥6 types), scaling with the mayhem.

  - M2TA2 ⭐ Audio Engine Functionality — audio properties de/serialised and the full playback functionality the build needs (multi-channel mixing; distinct crash + effect cues).

  - M2TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase (the modular effects editor), prototype demo, team post-mortem (wk14)

Generated by the Project Proposal Assessor skill · grounding: live folder (Project 2 Technical adjustments/) · references verified 2026-09-22.