# ConTagion

## ConTagion (student proposal)

Assessment: ✅ Fit · Category: Games · Assessed: 2026-09-21 · Status: awaiting instructor approval

Proposal (as submitted): A 2D, introspective, story-based survival platformer set in the ruins of a city trapped 10,000 feet underground after an apocalyptic earthquake. The player navigates out with the help of a pet dog — the only one able to sense safe routes — avoiding unstable structures, falling debris, aftershocks, cannibalistic humans and infected creatures, across at least 5 levels with 4 different endings. Named technical features: gyro-based environment control for hazards/traps; player movement + pet command + collision; dog AI pathfinding + threat detection; enemy AI (idle/chase/attack) for player and dog. Custom tools: a scene/tile-map editor (falling structures, hazards like exposed wiring and fire), an enemy controller (spawn/detection/attack range), a player & dog controller, an obstacle trigger (aftershocks, cave-ins, enemies) and inventory/resource configuration. A server-side service stores inventory, level and completion time.

References:

- Never Alone (Kisima Inŋitchuŋa) — Wikipedia (atmospheric 2D puzzle-platformer; swap between a girl and her Arctic-fox companion to clear hazards)

- Little Nightmares — Wikipedia (2D survival-horror puzzle-platformer; a child evades grotesque/carnivorous enemies with only a lighter)

- INSIDE — Wikipedia (Playdead's dark 2D survival-platformer; evade pursuers and hazards, with a hidden alternate ending)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | ConTagion |
| --- | --- |
| External Database | ✅ |
| Authentication ⏭️ | 🔵 |
| Analytics ⏭️ | ✅ |
| Real-time C++ Simulation Loop and/or C++ Performant Service | ✅ |
| Application Communication | ✅ |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Back-end | ✅ |
| Custom Tools Development | ✅ |
| 2D Graphical Output | ✅ |
| 3D (strong students only) | ❌ |
| Networking System | 🔵 |

How each requirement applies:

Platform fit: Main: Native mobile + Web browser on mobile — the gyro/tilt hazard control and touch controls are mobile-first (the device gyroscope favours a native build), with a mobile-web front-end for reach; the Native PC build is the development/tools vehicle (device: Pixel 9a). Extended: Firebase + Linux server set up by M2 (full use T2).

Front end: Side-scrolling level renderer (player, dog, enemies, hazards, debris), lighting/atmosphere for the dark ruins, HUD (health/stamina, inventory, dog-command state), and menus/ending screens (OpenGL ES). Languages: Web — HTML/JS/CSS + C++→WASM (Emscripten, SDL2/3, OpenGL ES); Native — Kotlin Native Android UI + C++ via JNI (Android Studio); OpenGL ES in a GLSurfaceView where realtime 2D is needed (no SDL on native).

Back end: Engine core (fixed-timestep loop, entity system, platformer physics & collision, hazard/aftershock simulation, dog AI pathfinding + threat detection, enemy AI state machines, inventory/resource systems) + a save/progress service. Languages: C++.
Backend scope: Local now, server-ready (T2) — save/inventory/completion-time seam set up & basic-tested by M2, full use in T2.

- Loop and/or service: the fixed-timestep C++ loop is load-bearing — it steps player movement (run/jump/climb) and stamina, the dog's pathfinding and threat detection, enemy AI (idle/chase/attack) against both player and dog, hazard/aftershock triggers (falling debris, cave-ins, fire, flooding) and collision resolution, plus the gyro input that tilts/destabilises structures, all in real time.

- Data-driven: levels/tile maps, hazards and triggers, the two enemy types and their behaviour parameters, the dog's command set, survival resources/items and the 4 ending conditions are all defined as hot-reloadable JSON — no hard-coded levels, enemies or hazards.

- 2D: side-scrolling sprite/tile rendering of the ruined city, player, dog, enemies, debris and hazard VFX, with atmospheric lighting (custom-rendered). 3D: not needed. Networking: optional — cloud save/leaderboard only; no real-time netcode.

- Custom tool: a scene / tile-map / hazard editor (place tiles, falling structures, exposed wiring, fire, spawn points and aftershock/cave-in triggers; set player/dog spawns; configure enemy spawn/detection/attack ranges; author inventory/resources) with live preview.

- External DB: server-side inventory, level reached and completion time. Auth ⏭️: optional accounts. Analytics ⏭️: death/failure funnels — which hazard, enemy and level the run ends on, for balancing.

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the Games pool in milestone-goals-pool-per-category.pdf (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic

- Tech & dependencies

  - Tech: Web build: SDL2/3 window and a fixed-timestep loop stepping player/dog/enemy updates, hazard triggers and collision, plus the gyro/tilt input that destabilises structures; C++17/20, CMake, Git. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: None — foundation of this project.

  - Feeds into: Every other goal; M1G5 physics, M1G8 dog/enemy AI and the hazard system run on its tick.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System

- Tech & dependencies

  - Tech: Entity/component registry in C++ with the player, dog, enemy types, hazards/triggers, items and level/tile data defined in JSON (nlohmann/json) with hot-reload.

  - Prerequisites: G1 (loop & entity update hooks).

  - Feeds into: M1G14 (tile/level data), M2G2 (the editor edits this data), M2G13 (inventory/progression reads it).

- G3 ⭐ Debugging, Profiling, Stress Test & CI

- Tech & dependencies

  - Tech: ImGui overlays for AI state, hazard triggers and collision, Tracy profiling, Catch2 stress tests spawning many enemies + simultaneous aftershock/debris hazards, GitHub Actions Windows+Linux matrix.

  - Prerequisites: G1 (loop to instrument).

  - Feeds into: M2G3 (CI hardening) and the frame budget M2G1 validates for web/mobile.

- G5 Physics & Collision — run/jump/climb movement, falling debris, collapsing structures and hazard collision are core to the platforming.

- Tech & dependencies

  - Tech: C++ + GLM math, custom integrator for platformer movement (run/jump/climb), broadphase (uniform grid / quadtree), collision resolution for the player, dog, debris and hazards.

  - Prerequisites: G1 (loop & tick).

  - Feeds into: M2G11 (advanced physics for cave-ins/falling structures); the dog and enemies that move through the world.

- G8 Enemy AI & Pathfinding — the dog's safe-route pathfinding + threat detection AND the two enemy types' idle/chase/attack behaviours.

- Tech & dependencies

  - Tech: A* / flow fields for the dog's safe-route finding and enemy navigation, steering behaviours, and finite-state machines for idle/chase/attack plus the dog's follow/stay/scout and flee/cover states (custom C++).

  - Prerequisites: G1 (tick), G2 (enemy/dog data), G5 (movement/collision).

  - Feeds into: M2G10 (behavior trees, difficulty tiers); threat-alert feedback to the player.

- G4 2D Graphics — the side-scrolling render of the ruined city, player, dog, enemies, debris and hazards is the whole read of the game.

- Tech & dependencies

  - Tech: Web build: Sprite/tile renderer with camera and batching for the level, player, dog, enemies and hazard VFX; SDL2/3/OpenGL ES, GLSL, stb_image, FreeType HUD text. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (loop & window).

  - Feeds into: M1G10 (HUD over it), M2G4 (atmospheric lighting/post-FX for the dark ruins); every visible feature.

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation

- Tech & dependencies

  - Tech: Web build: Tracy profiling of AI/hazard spikes, ASan on MSVC, memory pools for enemies/debris/particles, and Emscripten WASM validation for the mobile-web target plus on-device Pixel 9a checks (including gyro input); Linux server set up (account + software + basic connectivity test) by M2. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: All M1 goals (hardens the M1 codebase).

  - Feeds into: The web/mobile deliverable and headroom for dense hazard/enemy scenes.

- G2 ⭐ Content Editor — Core — the scene / tile-map / hazard editor: place tiles, falling structures, wiring/fire hazards, spawns and aftershock/cave-in triggers; set player/dog spawns; configure enemies; author inventory.

- Tech & dependencies

  - Tech: ImGui editor authoring tile maps, hazard/trigger placement, enemy spawn/detection/attack ranges, player/dog spawns and item/resource tables as JSON, with round-trip serialization and an undo/redo command stack.

  - Libraries/Software: Dear ImGui, nlohmann/json, the project's SDL2/3/OpenGL ES renderer (live level preview).

  - Prerequisites: G2 (entity/level data), M1G14 (tile/level system).

  - Feeds into: M2G6 (advanced tool features), M2G16 (balancing edits applied through it).

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: Web build: CMake presets, clang-format + clang-tidy gates, and packaging of the native build plus the Emscripten web build artifact via GitHub Actions. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G3 (CI and test foundation).

  - Feeds into: Release/showcase builds of every ConTagion goal.

- G10 AI — Advanced — behavior trees and difficulty tiers for the dog and the two enemy types (idle/chase/attack, threat detection, flee/cover; timed puzzle pressure from the cannibals).

- Tech & dependencies

  - Tech: Behavior trees, squad/awareness logic and difficulty tiers over the M1 AI foundation (custom C++); the dog's scout/alert and the cannibals' timed-puzzle chase pressure.

  - Prerequisites: M1G8 (AI & pathfinding foundation).

  - Feeds into: Showcase encounters; M2G16 balancing.

- G11 Physics — Advanced — collapsing structures, cave-ins, falling debris and flooding as constraint/continuous-collision physics.

- Tech & dependencies

  - Tech: Constraint/joint solvers and continuous collision for collapsing structures, debris piles and flooding, GLM math, tuned from data.

  - Prerequisites: M1G5 (physics & collision).

  - Feeds into: The aftershock/cave-in set pieces; showcase gameplay depth.

- G13 Gameplay Systems II — progression across the 5 levels and 4 endings, inventory and the survival-resource economy (torchlight, food, items).

- Tech & dependencies

  - Tech: C++ systems over the entity/data model: level progression and branching to the 4 endings, inventory, resource pickups/consumption and the save/completion-time service.

  - Prerequisites: G2 (entity system), M2G2 (editor authors the content).

  - Feeds into: The 4-ending showcase; M2G16 telemetry balancing.

### Track Goals & Team Composition

Recommended composition: 6 CS + 1 Design + 2 Art (9) — a story-driven survival platformer with a player, a dog companion, two enemy types, a ruined-city environment across 5 levels and heavy hazard/animation/VFX demand makes character + environment + animation art the big slot need (2 artists); a solo designer owns the survival loop, level and puzzle design, the resource economy and the 4-ending narrative (rules: min 1 Design mandated, max 9 total, D+A ≤ 3; see team-formation.pdf). Scope note (advisory): 5 levels × 4 endings × 2 enemy types is ambitious — treat 2–3 polished levels + the 4 ending hooks as the M2 showcase floor and let the editor scale content afterward.

Track goals — suggested Design / UI-UX / Art / TEAM picks for this project; deliverables & quality ladders live in the track pool documents.

- Design M1:

  - M1D1 ⭐ Features Design Document (the sense-route → navigate → evade → survive → escape loop and the 4 endings; benchmark e.g. INSIDE / Little Nightmares for readable dread and hazard pacing)

  - M1D2 Core Gameplay Loop Prototype (greybox run/jump/climb + dog command/scout proving the companion-guided survival loop is tense and fun) · prototype in Unity

  - M1D6 Systems & Economy Design (survival resources — torchlight/food/items — vs. hazard/enemy pressure; the timed-puzzle pressure from the cannibals)

- Design M2:

  - M2D1 ⭐ Features Design Iteration & Showcase Readiness

  - M2D3 Systems Balance & Tuning — Data-Driven (hazard difficulty, enemy aggression and puzzle timers via the team's JSON, no code changes)

- UI/UX M1 (graded by the Design instructor for the Games category):

  - M1U1 ⭐ UI Standards & Wireframe Baseline — screen-flow map and readability standards for the HUD (health/stamina, dog-command state, inventory) and the threat-alert cues.

- UI/UX M2:

  - M2U1 ⭐ Functional UI & Usability — standard screens + the dog-command and inventory/interaction flows navigable unaided.

  - M2U2 ⭐ UX Validation & Final Polished UI — validated, polished HUD and menus, touch + gyro affordances confirmed on the Pixel 9a / mobile-web target.

- Art M1: 2 artists justified (character roster + ruined-city environment + heavy animation/VFX)

  - M1A1 ⭐ (mockups: main menu + a ruined-city level in play)

  - M1A2 Characters (player, the dog, + the 2 enemy types — infected creature & cannibal human, silhouette-first)

  - M1A3 Environment (collapsed-city tileset & backdrops — debris, wiring, fire)

  - M1A4 UI Art Concepts & Typography (health/stamina, dog-command, inventory HUD)

  - M1A5 Animation Foundations (run/jump/climb, dog follow/scout, enemy idle/chase)

  - M1A6 Early Asset Production

- Art M2:

  - M2A1 ⭐

  - M2A2 Extensive Animation (climb/traversal set, dog scout/alert, enemy attacks & deaths)

  - M2A3 Environment Alive (parallax ruins, flooding, ambient fire/smoke motion)

  - M2A4 UI Art — States & Feedback (low-health/stamina, threat alerts, resource pickups)

  - M2A5 VFX — Effects & Transitions (debris/cave-ins, fire, water, threat stingers)

  - M2A6 Cutscenes & Storyboards (intro + the 4 ending sequences)

- TEAM M1:

  - M1TA1 ⭐ Overall Audio Experience — initial BGM/SFX from the week-5 needs list present & working in the prototype (oppressive underground ambience, footsteps/dog, aftershock rumble, enemy stings), suitable and correctly triggered.

  - M1TA2 ⭐ Audio Engine Functionality — data-driven audio pipeline (add/replace files without recompiling) + reliable multi-channel playback (overlapping hazard/enemy/ambience SFX).

- TEAM M2:

  - M2TA1 ⭐ Overall Audio Experience — standard Games floor (atmospheric BGM + hazard, enemy, dog and UI SFX, ≥6 types), tension-reactive where the design calls for it.

  - M2TA2 ⭐ Audio Engine Functionality — audio properties de/serialised and the full playback functionality the build needs (multi-channel mixing; spatial cues for off-screen threats the dog senses).

  - M2TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase, prototype demo, team post-mortem (wk14)

Generated by the Project Proposal Assessor skill · grounding: live folder (Project 2 Technical adjustments/) · references verified 2026-09-21.