# Tides of Battle

## Tides of Battle (student proposal)

Assessment: ✅ Fit · Category: Games · Assessed: 2026-09-21 · Status: awaiting instructor approval

Proposal (as submitted): Tides of Battle is a real-time, lane-based 1v1 strategy game built around faction deckbuilding. Players pick a primary faction (defining playstyle + unique cards) and build a deck from that faction alone or cross-faction for new synergies, then bring it into a real-time arena to deploy units, manage resources and react to the opponent. Three core pillars: resource management, strategic deckbuilding, reactive decision-making. Team: 6 CS + 1 Design + 1 Art. Named technical features: real-time multiplayer via deterministic lockstep (both clients simulate an identical world locally, exchanging only tiny command packets); fixed-timestep simulation decoupled from rendering; GPU-instanced sprite batching; and a data-driven content pipeline (units/cards share attributes — health, speed, range, faction). Load-bearing C++: two simulation loops in parallel — a client-side loop and a server-side service — both running the exact same simulation with only player inputs transmitted; an input-delay / frame-buffering system ties inputs to a simulation frame, and both clients only advance a frame once both inputs are available (guaranteeing a synchronized state); the server manages connections, receives inputs and distributes them. Tool: a network debugging tool (player connection status, ping, current frame, input + buffer; plus controls to simulate packet loss / lag to test the input-delay system). Design features: ≥3 factions (distinct playstyle/strengths/identity); ≥8 units per faction; a mana-based resource system; and cross-faction deckbuilding. (Monetization "can be integrated" via a gacha to unlock faction units.)

Note (monetization — design condition): unlocking gameplay units via gacha in a competitive 1v1 is pay-to-win, which breaks the module's clean-monetization rule. If monetization is added, keep all gameplay units earnable/free and restrict real-money purchases to cosmetics (no pay-for-power in ranked play). Owned by the M2 Design goal D8 if pursued.

Note (team/scope): 1 artist for 3 factions × 8 units = 24+ unit sprites (plus animations, UI and VFX) is a heavy load — scope the roster for the milestones (e.g. fewer units per faction at M1/M2, expand in T2), or consider adding a 2nd artist (the team has room to reach 9: 6 CS + 1 Design + 2 Art).

References:

- Clash Royale — Wikipedia (the benchmark real-time 1v1 lane card battler: deploy units from an 8-card deck, a steadily-regenerating elixir/mana resource, arenas + trophy ranking — the real-time-lane + mana + deck + PvP precedent)

- Warcraft Rumble — Blizzard (a real-time multi-lane collectible-unit battler with faction leaders/families, gold-based deployment and a rock-paper-scissors unit system — the real-time faction-army lane precedent)

- Stormbound on Steam (a lane-based faction deckbuilding card battler — four kingdoms with distinct synergies, mana, and competitive PvP ladder — the faction-deckbuilding + cross-synergy precedent)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | Tides of Battle |
| --- | --- |
| External Database | ✅ |
| Authentication ⏭️ | ✅ |
| Analytics ⏭️ | 🔵 |
| Real-time C++ Simulation Loop and/or C++ Performant Service | ✅ |
| Application Communication | ✅ |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Back-end | ✅ |
| Custom Tools Development | ✅ |
| 2D Graphical Output | ✅ |
| 3D (strong students only) | ❌ |
| Networking System | ✅ |

How each requirement applies:

Platform fit: Main: Native mobile (device: Pixel 9a) and/or Web browser on mobile — a real-time 1v1 card-strategy game suits either; the Native PC build is the development/tools vehicle (the network debug tool + the content editor). Extended: Firebase (accounts, collection, matchmaking/rating) + a Linux server the team sets up by M2 (full use T2) as the **lockstep relay** (manages connections, receives + distributes input packets).

Front end: A 2D renderer with **GPU-instanced sprite batching** for the many units/projectiles across the lanes, the deck/hand + mana HUD, the deckbuilder and collection screens — decoupled from the fixed-timestep sim. Languages: Native — Kotlin Native Android UI + C++ via JNI (Android Studio); Web — HTML/JS/CSS + C++→WASM (Emscripten); OpenGL ES sprite instancing in a GLSurfaceView where realtime 2D is needed (no SDL on native).

Back end: The **deterministic fixed-timestep C++ simulation** (units, lanes, mana, combat) running identically on both clients, driven by lockstep input packets with frame-buffering; a **server-side loop/service** managing connections and relaying inputs; plus accounts/collection/rating. Languages: C++ (client sim + server relay); Firebase-backed services on the Extended tier.
Backend scope: Server-indicated (T2) — the lockstep relay + accounts/collection seam set up & basic-tested on the Linux host by M2, full use in T2.

- Loop and/or service: the C++ loop is heavily load-bearing — a deterministic fixed-timestep simulation of units/lanes/mana/combat, decoupled from rendering, that advances a frame only once both players' inputs for that frame are buffered; the server-side service relays inputs. Determinism is the make-or-break property.

- Data-driven: units/cards (health, speed, range, faction, abilities), the ≥3 factions and cross-faction rules, and mana costs are all data via the content pipeline — a new unit/faction is a data change.

- 2D: GPU-instanced sprite rendering of the lane battlefield, units, projectiles and the deck/mana HUD (custom-rendered). 3D: not needed. Networking: ✅ the signature — real-time deterministic lockstep with input-delay/frame-buffering and a server relay (one of the few projects where a full real-time Networking System is central).

- Custom tool: the network debugging tool (connection/ping/frame/input-buffer inspection + simulated packet-loss/lag) is excellent dev infrastructure; the team should also build a content-authoring editor (unit/card/faction editor on the data pipeline) as the graded content tool (see M2G2 ⭐).

- External DB: accounts, the card collection, deck configs and matchmaking/rating. Auth ⏭️: accounts for ranked PvP. Analytics ⏭️: optional — faction/card win-rates for balancing.

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the Games pool in milestone-goals-pool-per-category.pdf (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic — the deterministic fixed-timestep sim decoupled from rendering.

- Tech & dependencies

  - Tech: Web build: SDL2/3 window + a deterministic fixed-timestep C++ simulation of units/lanes/mana/combat, decoupled from the render loop, with an input-frame model ready for lockstep; C++17/20, CMake, Git. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: None — foundation of this project.

  - Feeds into: M1G11 (lockstep consumes the deterministic sim); every other goal.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System — the data-driven content pipeline (units/cards/factions).

- Tech & dependencies

  - Tech: Entity/component model with units/cards sharing attributes (health, speed, range, faction, abilities), the ≥3 factions + cross-faction rules and mana costs in hot-reloadable JSON — a new unit/faction is a data change.

  - Prerequisites: G1 (loop & sim).

  - Feeds into: M2G2 (the content editor), M2G13 (mana/deck systems).

- G3 ⭐ Debugging, Profiling, Stress Test & CI — includes the network debugging tool + a desync detector.

- Tech & dependencies

  - Tech: ImGui overlays + the network debug tool (connection/ping/frame/input-buffer, simulate packet-loss/lag), a per-frame state-hash desync detector, Tracy profiling of a full-lane fight, Catch2 tests proving deterministic replay (same inputs → identical state), on a GitHub Actions matrix.

  - Prerequisites: G1 (sim to instrument).

  - Feeds into: M2G3 (CI hardening); the network debug tool is a named deliverable; determinism is verified here.

- G4 2D Graphics — the lane renderer with GPU-instanced sprite batching.

- Tech & dependencies

  - Tech: Web build: A 2D renderer using GPU-instanced sprite batching for the many lane units/projectiles, a camera, and the deck/hand/mana HUD, decoupled from the sim; SDL2/3/OpenGL ES, GLSL, stb_image, FreeType. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (sim to visualise).

  - Feeds into: M2G4 (advanced VFX); every visible frame.

- G8 Enemy AI & Pathfinding — the lane unit behaviour (units auto-advance, target and attack down their lane).

- Tech & dependencies

  - Tech: Deterministic per-unit behaviour (advance lane, acquire target, attack, ability triggers) + lane pathing, all driven by the unit's data (range/speed/faction), computed inside the fixed-timestep sim (custom C++).

  - Prerequisites: G1 (tick), G2 (unit data).

  - Feeds into: The lane combat; M2G13 (unit/faction systems). (This is unit behaviour, not a PvE opponent — the opponent is the human via lockstep.)

- G11 Networking Foundation — the deterministic lockstep transport + input-delay/frame-buffering + server relay.

- Tech & dependencies

  - Tech: Web build: Sockets (Winsock2/BSD, or ENet) exchanging tiny per-frame input command packets, an input-delay/frame-buffer that advances the sim only when both inputs are present, and a server relay (connections, receive, distribute); sequence/lockstep confirmation. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G1 (deterministic sim), G3 (desync detection).

  - Feeds into: M2G7 (lockstep hardening under latency); the whole real-time-multiplayer pillar.

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation

- Tech & dependencies

  - Tech: Web build: Tracy profiling of a full-lane fight, ASan on MSVC, pools for units/projectiles, GPU-instancing tuning, and on-device validation (Pixel 9a and/or mobile web); the Linux lockstep-relay server + Firebase (accounts/collection) set up (account + software + basic connectivity test) by M2. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: All M1 goals (hardens the M1 codebase).

  - Feeds into: The mobile deliverable + a stable lockstep match on-device.

- G2 ⭐ Content Editor — Core (Unit / Card / Faction Editor) — author units/cards (health/speed/range/abilities), factions and cross-faction rules on the data pipeline.

- Tech & dependencies

  - Tech: Dear ImGui editor to define units/cards, assign them to factions, set mana costs and abilities, and preview them on the lane, with round-trip JSON and undo/redo. (The network debug tool from G3 ⭐ is the second, dev-facing tool.)

  - Libraries/Software: Dear ImGui, nlohmann/json, the project's SDL2/3/OpenGL ES renderer (preview).

  - Prerequisites: G2 (the data model), M1G4 (rendering for preview).

  - Feeds into: All unit/faction content; the custom-tools showcase.

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: Web build: CMake presets, clang-format + clang-tidy gates, reproducible mobile builds, tests (deterministic replay, lockstep sync under simulated latency/loss, data loading) and packaging via GitHub Actions. Native build: Android Studio (Kotlin Native Android UI + the C++ engine via JNI); OpenGL ES drawn in a GLSurfaceView where realtime 2D is needed — no SDL on native, some screens are pure Native UI.

  - Prerequisites: G3 (CI & test foundation).

  - Feeds into: Release/showcase builds of every goal.

- G7 Networking — Match Sync & Prediction — the lockstep hardened: input-delay tuning, stall/recovery, desync handling under real latency/loss.

- Tech & dependencies

  - Tech: Lockstep input-delay tuning, handling of dropped/late packets (stall + catch-up), per-frame state-hash desync detection + recovery, tested under the network debug tool's simulated packet-loss/jitter/lag.

  - Prerequisites: M1G11 (lockstep foundation), M2G1 (optimization).

  - Feeds into: A robust real-time 1v1 match at showcase.

- G13 Gameplay Systems II — the mana economy + faction / cross-faction deckbuilding + unit deployment systems.

- Tech & dependencies

  - Tech: C++ systems over the ECS for the mana resource, unit deployment, faction identities (strengths/weaknesses/mechanics) and cross-faction synergy rules; balancing-data-driven.

  - Prerequisites: M1G2 (unit/faction data), M1G8 (unit behaviour).

  - Feeds into: The deckbuilding + reactive-combat depth at showcase; T2 faction/unit expansion.

- G8 Firebase — Accounts, Leaderboards & Analytics — accounts, the card collection, deck configs and the ranked matchmaking/leaderboard.

- Tech & dependencies

  - Tech: Firebase Auth accounts, Firestore for the collection + deck configs + matchmaking/rating leaderboard, and optional Analytics, via the REST API from C++; server-validated results.

  - Prerequisites: G2 (collection/deck data model).

  - Feeds into: Ranked 1v1 + persistent collection; balancing telemetry.

### Track Goals & Team Composition

Recommended composition: the team's stated 6 CS + 1 Design + 1 Art (8) is workable, but flag the art load: 3 factions × 8 units = 24+ unit sprites plus animations, UI and VFX is a lot for one artist. One designer owns the faction identities, the mana economy, the cross-faction deckbuilding and the competitive balance; the artist carries the faction unit rosters, the lane battlefield and the deck/collection UI. Recommendation: either scope the unit roster down for M1/M2 (fewer units per faction, expand in T2) or add a 2nd artist to reach 6 CS + 1 Design + 2 Art (9) (rules: min 1 Design mandated, max 9 total, D+A ≤ 3; see team-formation.pdf). Scope note (advisory): deterministic lockstep + a deterministic sim + GPU-instancing + factions/deckbuilding + a content editor + matchmaking is a large surface — a deterministic 1-lane 1v1 with ~2 factions and a handful of units, the lockstep netcode and the content editor is the M1/M2 floor; all 3+ factions × 8 units, ranked matchmaking and the gacha (if any) are the stretch. Determinism across both clients is the single highest technical risk — prove it early (state-hash desync detection in M1).

Track goals — suggested Design / UI-UX / Art / TEAM picks for this project; deliverables & quality ladders live in the track pool documents.

- Design M1:

  - M1D1 ⭐ Features Design Document (the real-time lane 1v1, the faction identities, the mana economy and cross-faction deckbuilding; primary benchmark e.g. Clash Royale / Stormbound, with a Singapore benchmark for the local-awareness criterion)

  - M1D2 Core Gameplay Loop Prototype (a greybox proving deploy → lane combat → react with mana is fun in real time) · prototype in Unity

  - M1D6 Systems & Economy Design (the ≥3 faction identities + ≥8 units each, the mana economy, and the cross-faction synergy rules — every system with a purpose; balance-first given 1v1 PvP)

- Design M2:

  - M2D1 ⭐ Features Design Iteration & Showcase Readiness

  - M2D3 Systems Balance & Tuning — Data-Driven (faction/unit/mana balance and matchmaking tuning via the team's JSON, no code changes) — (if monetization is pursued, pair with D8 Monetization & Scope Integrity to keep it non-pay-to-win)

- UI/UX M1 (graded by the Design instructor for the Games category):

  - M1U1 ⭐ UI Standards & Wireframe Baseline — readability standards for the lane battlefield, the hand/mana HUD and the deckbuilder/collection screens.

- UI/UX M2:

  - M2U1 ⭐ Functional UI & Usability — the arena, deckbuilder, collection and matchmaking screens navigable unaided on the mobile target.

  - M2U2 ⭐ UX Validation & Final Polished UI — validated, polished deploy/combat + deckbuilding UX tested with players on the Pixel 9a.

- Art M1: 1 artist (scope the roster — or add a 2nd artist; see composition)

  - M1A1 ⭐ Art Bible / Proof of Concept (the visual direction + the per-faction identity language — silhouettes, palettes, card frames)

  - M1A2 Character Concepts & Model Sheets (the faction unit rosters — prioritise a readable, reusable per-faction kit)

  - M1A4 UI Art Concepts & Typography (lane battlefield, hand/mana HUD, deckbuilder/collection screens)

- Art M2:

  - M2A1 ⭐ Critical Asset Production & In-Engine Visual Quality (units, battlefield and UI implemented and consistent)

  - M2A2 Character Animation — Extensive (unit move/attack/ability/death across the factions)

  - M2A5 VFX — Critical Effects & Transitions (deploy, ability, impact and destroy effects)

- TEAM M1:

  - M1TA1 ⭐ Overall Audio Experience — initial BGM/SFX from the week-5 needs list present & working in the prototype (faction/battle BGM, deploy, attack, ability and mana cues), suitable and correctly triggered.

  - M1TA2 ⭐ Audio Engine Functionality — data-driven audio pipeline (add/replace files without recompiling) + reliable multi-channel playback for a busy lane.

- TEAM M2:

  - M2TA1 ⭐ Overall Audio Experience — standard Games floor (faction BGM + deploy / attack / ability / mana / victory SFX, ≥6 types), scaling cleanly with lane activity.

  - M2TA2 ⭐ Audio Engine Functionality — audio properties de/serialised and the full playback functionality the build needs (multi-channel mixing; distinct per-faction/ability cues).

  - M2TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase (the content editor + the network debug tool), prototype demo, team post-mortem (wk14)

Generated by the Project Proposal Assessor skill · grounding: live folder (Project 2 Technical adjustments/) · references verified 2026-09-21.